# EAT40006 — Internal Meeting Minutes (Sprint 4 Retrospective — Final Sprint)

Date: Friday, 31 October 2025
Time: 2:00 pm – 3:30 pm
Mode: Microsoft Teams
Type: Sprint 4 Retrospective (Final Sprint)
Attendees:

- Thenura Kuruppuarachchi (Scrum Master)

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Senupama Deshapriya

## 1) Purpose

- Reflect on Sprint 4 outcomes (what went well, what didn’t, what to improve).

- Close out open work for handover and the Expo.

- Lock actions for reports (Sprint 4 report, Reflection report) and evidence collation.

## 2) Sprint Goal (for reference)

- Finalise 3D model visuals and controls (buttons + colour scheme), stabilise animation triggers, align UI with client feedback, prepare deliverables for handover and Expo.

## 3) What Went Well

- Visual fidelity & UX clarity: Transparency, metallic finish and consistent red/green/grey control scheme improved clarity of interactions (Open Lid 1/2 = Red; Rotate Motor Active = Red; Rotate Motor Curing = Green; Open Drawer = Grey).

- Reliability of interactions: Button-triggered animations proved stable versus earlier touch gestures.

- Team cadence: Daily check-ins and quick screen-share troubleshooting reduced rework.

- Client alignment: Fast turnaround on colour shade adjustments; agreement on clockwise rotation for both motors and final button order.

- Readiness for data wiring: UI prepared to ingest real sensor feeds later (placeholder values used cleanly).

## 4) What Didn’t Go Well

- Gesture controls: Touch-based animation triggers were unreliable and cost time before switching to buttons.

- Late UI polish churn: Multiple rounds on side panel colour/lightness delayed testing buffer.

- Documentation lag: Testing document updates and evidence capture trailed development and had to be back-filled.

## 5) What We’d Do Differently

- Prototype interaction patterns (gesture vs button) earlier with a throwaway spike.

- Lock a visual system (tokens/colour scales) at Sprint start to avoid late palette tweaks.

- Maintain “Docs-as-you-go”: add test cases, screenshots, and commit links per story at Done.

## 6) Key Deliverables Completed (Sprint 4)

- Finalised button set & order + colour scheme (main and side panel).

- Implemented clockwise rotation for both motors with separate Active/Curing controls.

- Integrated transparent panels/paddles and metallic look; aligned side shade with drawer.

- Prepared screenshots/short clips for Expo narrative.

- Structured UI to accept real sensor data later (clean interfaces/placeholder data).

## 7) Partially Complete / Deferred

- Live sensor integration: Deferred until data interface is available from the other team; UI ready.

- Extra micro-animations: Kept out to preserve stability for handover/Expo.

## 8) Metrics & Board Review

- Jira: All Sprint 4 stories closed; one “nice-to-have” animation ticket moved to backlog/posterity.

- Burndown: Minor scope change mid-sprint (colour rework) absorbed; finished on target.

- Quality: No open P1/P2 defects; minor cosmetic nits tracked and resolved.

## 9) Risks & Mitigations

- Access to AD112 / Expo logistics: Mitigate with Security contact and a two-person carry plan; one member stationed at AD112 during returns.

- Last-minute UI regressions: Code freeze before Expo; test pass checklist (smoke + interaction sanity).

- Documentation completeness: Owners assigned (below) with hard deadlines and cross-checks.

## 10) Actions (with Owners & Due Dates)

| Action | Owner | Due |
| --- | --- | --- |
| Final pass on side panel lightness to match drawer; verify in dark/light UI | HM / TK | Today EOD |
| Confirm button order & colours across all screens; record 30–45s demo clip | TK | Today EOD |
| Prepare Expo assets (screens, short clips, poster draft, table labels) | CA | 3 Nov |
| Collate printed materials / prototype logistics with other team; draft movement plan (AD112 → ATC → AD112) incl. Security details | SD (coord.) + All | 4 Nov |
| Update Software Testing Document: add unit/integration/system test mapping, user evaluation survey link, evidence screenshots, pass/fail logs | CA (lead) + HM | 3 Nov |
| Add GitHub/OneDrive/Jira links to Sprint 4 Report & Reflection report; check access | SD | 3 Nov |
| Draft Sprint 4 Report (Final Delivery & Feedback, Project Review, Project Retrospect sections) | CA (draft) / All (inputs) | 4 Nov |
| Draft Individual Reflection Reports (Sem 1 & 2 contributions, achievements/challenges, evidence) | HM / TK / CA / SD | 6 Nov |
| Prepare User Evaluation Form results summary (if any late responses arrive) | SD | As received (by 6 Nov) |
| Send calendar invite for next client check-in; include agenda (final UI sign-off + Expo checklist) | HM | Today |

## 11) Decisions

- Keep button-based interaction model for reliability.

- Proceed with current colour scheme and final button order as accepted by client.

- Code freeze (critical paths) before Expo; only fix blockers.

## 12) Lessons Learned (Sprint 4)

- Early spikes on risky interaction modes save time later.

- Visual tokenisation (colour, spacing, elevation) reduces subjective churn.

- Pairing on “last mile” polish catches inconsistencies quickly.

## 13) Next Meetings

- Client check-in: Friday, 31 Oct 2025, 7:30 pm (final UI sign-off & Expo coordination).

- Facilitator touch-base (optional): Week 12 (one-on-one evidence review).

- Expo: Thursday, 20 Nov 2025, 4:00–7:00 pm (ATC).