+

# Team and Project Plan

Portfolio task 1

Unit code: EAT40005

Unit Name: Engineering Project A

Submission date: 31/03/2025

| Student Name | Student Id | Statement of contribution to the report |
| --- | --- | --- |
| Senupama Damdini Deshapriya | 104329709 | Contributed in the Teamwork RoadMap, Risk Mitigation, Document Management and KOST Analysis Sections. |
| Chrishelle Anthoneyz | 104067504 | Contributed in the High Level Requirements, Solution Approach, Product Backlog and Team Profile Sections. |
| Haritha Manuja Perera | 104207449 | Contributed in the Team Role, Problem Statement, Scope and Stakeholder Sections. |
| Thenura Dulnath Kuruppuarachchi | 103512993 | Contributed in the Quality Plan, Research and Investigations and Ethical Consideration Sections. |

Acknowledgment of Country

Each team member identifies the Traditional Owners of the land they lived on while completing this work.

- Senupama Damdini Deshapriya acknowledges the Wurundjeri Woi Wurrung people as the Traditional Owners of the land they lived on while completing this work in Melbourne, Victoria.

- Chrishelle Anthoneyz acknowledges the Wurundjeri Woi Wurrung people as the Traditional Owners of the land they lived on while completing this work in Melbourne, Victoria.

- Haritha Manuja Perera acknowledges the Wurundjeri Woi Wurrung people as the Traditional Owners of the land they lived on while completing this work in Melbourne, Victoria.

- Thenura Dulnath Kuruppuarachchi acknowledges the Wurundjeri Woi Wurrung people as the Traditional Owners of the land they lived on while completing this work in Melbourne, Victoria.

PART 1 Team Code of Conduct

## Team profile

Table 1: Team Profile

| Student name | Technical skills | Soft skills | Communication | Teamwork | Other |
| --- | --- | --- | --- | --- | --- |
| Thenura Dulnath Kuruppuarachchi | Proficient in Python, C++, and Java. Knowledgeable about AI systems, mobile applications, and sensor integration projects. | Confident in leadership and initiative in group contexts. | Competent communicator who can present technical detail clearly. | Feels at ease in group settings, has led and participated in teams for university clubs. | Member in the Embedded Systems Club and SwinRover projects giving cross-disciplinary exposure to the team. |
| Haritha Manuja Perera | Proficient in HTML, CSS, JavaScript, and Python focused on web development. Good exposure to backend and frontend frameworks. | Very well-organised, with an ability for leadership and assisting the team in their task. | Communicates efficiently and with structure, helping to ensure work remains aligned. | Is a flexible collaborator and can even mentor a peer when needed. comfortable within a project planning environment | Has been responsible for small development teams, is Experienced in 3D modeling including solid works. |
| Senupama Damdini Deshapriya | Experienced in Python, C#, and MATLAB practices. Skilled in on automating systems integration with hardware, based on sensors. | Skilled in analysing processes and improving workflows. | Delivers clear and precise technical input while simplifying complex ideas. | Always proactive to suggest streamlining workflow to be more effective in respect to the group. | Is knowledgeable in sustainable technology practices and smart systems integration. |
| Chrishelle Anthoneyz | Experienced in Python, C#, and SQL. Has experience with mobile application development and database management. | Dependable in organizing team work and follow-up on results. | Communicates in a clear and concise way, especially in document updates. | Works very well under pressure, consistently supportive and available within a group. | Experience in using SolidWorks as well as basic database usage, will assist in breaking barriers between software and visual design. |

## Team role

Table 2: Team Role

| Student name | Team role | Justification |
| --- | --- | --- |
| Haritha Perera | Scrum Master, Developer | Haritha is well-prepared for web application development and has experience leading team projects. By instinct and training, he communicates in a structured way that includes the coordination of schedules and the coordination of workflows, indicating he is a consummate team leader. He is also adept technically in frontend tools and sprint planning as well, which enables him to lead and undertake development responsibilities. |
| Thenura Dulnath Kuruppuarachchi | Developer, tester | Thenura is skilled in multiple programming languages such as Python, C, and Java. As a result of his experience working with sensor-based systems and projects integrating AI technology, he possesses the necessary profiles for both frontend and backend development. He also offers useful experience with SwinRover and the Embedded Systems Club alongside skills in technical troubleshooting for application stability and the overall design of the app. |
| Senupama Damdini Deshapriya | Recorder, Meeting Minutes Keeper & Developer | Senupama's general background in hardware may seem ordinary, but with an automation and smart-sensor background, she is the person on the team to facilitate the connection from hardware to software. She also can design and iterate workflows to ensure the overall system is constructed in an efficient manner. She contributes knowledge and experience with a sustainable-tech lens, which will provide a technology look at the project goals related to sustainability and processes that minimize impact on the environment. |
| Chrishelle Anthoneyz | Research , Documentation Lead & Developer | Chrishelle has a strong attention to detail and has a varied background in web app development, Python, and SolidWorks. She is tasked with managing documentation, coordinating workflow, and implementing the animated 3D model into the app. Chrishelle's clear communication and collaborative spirit helps ensure the team continues to provide a unified product at the end of each assignment. |

## Teamwork roadmap

### Internal Communication

Our team meets once a week on Thursdays at 9:30 AM via Microsoft Teams (https://teams.microsoft.com/meet/442587902879?p=I7mxf7KWTqLD9geWAY ) to discuss progress, allocate tasks, and resolve issues regarding the project. Additional informal communication takes place through Discord and WhatsApp, which allows for real-time updates and team collaboration.

All team members are expected to respond to queries within 24 hours during the week and 48 hours on weekends. Internal task deadlines are set 1-2 days prior to formal submission deadlines to allow time for final reviews and revisions.

Jira is used to manage user stories, assign sprint tasks, track progress, and define sub-tasks. Team uses the Sprint board weekly to review assignments and priorities. Each team member is responsible for updating their progress.

### Communication with Facilitator

Meetings with the facilitator are scheduled every week on Thursdays at 11.00 AM (https://teams.microsoft.com/meet/442181622494?p=S1C5RpVfZfzCm1R80B ). All formal updates and task-related communication are conducted through Microsoft Teams chat. Meeting minutes are recorded and uploaded to Google Drive.

### Communication with the client (Alex Jaimes)

Meetings with the client are scheduled based on the avaliability of both parties and at the end of the previous meeting. Microsoft meetings are scheduled for both online and in-person meetings. All formal communication takes place in Microsoft Teams chat.

Meeting summaries are documented and shared in the team Google Drive folder.

Tools Used:

- Microsoft Teams - meetings and formal communication

- Discord/ WhatsApp – Instant messaging and daily check-ins

- Google Drive – File sharing and collaborative editing

- Jira - Sprint and task management

- GitHub – Code version control and collaboration (planned for later stages)

Team Communication Rules:

- Communicate openly and respectfully.

- Inform the team in advance if unavailable.

- Attend all scheduled meetings unless a valid excuse is provided.

- Escalate any task delays early.

- Reassign or redistribute tasks when necessary.

- Solve any internal conflicts among the members within the group. Reach out to the facilitator or convenor if further actions are required.

- Respect all the members in the group

## Document management

Code Version Control:

GitHub will be used for code storage and version tracking. It allows team members to work on different modules simultaneously and merge updates with minimal conflict.

link https://github.com/Thenuradulnath/Mobile-app-design-and-automation-of-hardware-assemble-for-decomposing-prototype

Document Storage & Sharing:

Google Drive is our central storage platform. Folders are structured for reports, meeting minutes, research, app designs, and hardware documentation.
Project Decompose

#### Task & Sprint Documentation

Jira is used to manage the product backlog, sprints, and user stories. It maintains a detailed record of all task assignments, deadlines, and technical subtasks. Sprint planning, story points, and task progress are tracked directly within the Jira board. The Jira board is updated regularly and reviewed during team meetings.

https://student-team-eat40005-mobileappdesign.atlassian.net/jira/software/projects/SCRUM/boards/1?atlOrigin=eyJpIjoiOTI1NDY1NjNkMTQ5NGQ3OTkxZDMzZjQ3Yzk5Y2NmNjIiLCJwIjoiaiJ9

## risk mitigation

| Risk | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| Team member leaves mid-project | Increased workload and reduced productivity | Medium | Redistribute tasks, consult with supervisor for reallocation or scope adjustments |
| Misunderstanding of project scope | Time wasted on irrelevant features | High | Maintain regular communication with client and supervisor; document all scope changes clearly |
| Communication breakdown within team | Poor coordination, delays in deliverables | Low | Weekly meetings, real-time updates via Discord/WhatsApp, assign backup roles for key tasks |
| Client unavailability or slow feedback | Delayed approvals or unclear priorities | Medium | Schedule feedback windows in advance, document questions clearly, escalate if needed |
| Dependencies on other teams (ML) | Delays in data integration, automation features, or testing | High | Coordinate closely, simulate external components where possible, prepare modular integration points |
| Difficulty animating or exporting 3D model from SolidWorks | Failure to embed model in mobile app | Medium | Start with a simplified model (Phase 1), test compatibility early, consult supervisor or SolidWorks support if needed |
| Over-complexity in 3D model design | Model may slow down app performance or confuse users | Medium | Balance detail and usability, test progressively, keep a minimum viable version ready |
| App performance issues on devices | Inconsistent user experience or crashes | Medium | Test app across multiple devices, optimize performance, implement error handling for sensors |
| Data connectivity issues with sensors | Loss of real-time data, inaccurate graphs or controls | Medium | Validate sensor input ranges, use default values when connection drops, log errors visibly for user |
| User confusion due to poor UI design | User does not understand app functions or data | Medium | Conduct quick usability testing with peers, improve layout, use color codes and tooltips |
| Loss of access to shared files or tools (e.g., GitHub, Jira, Google Drive) | Work duplication or version mismatch | Low | Maintain version control, backup documents regularly, clearly label versions in Google Drive |
| Inadequate time for animation refinement in SolidWorks | App ends up using incomplete or non-interactive model | Medium | Stick to staged plan (Phase 1: basic colours and labels, Final: animation), review progress weekly |

## PART 2 Project overview and plan

## problem statement

Client Background:

Our client, Alex Jaimes Castillo, is a Swinburne University of Technology postgraduate researcher and social enterprise Manatzura. He is working on a project for sustainable waste management technologies and specifically the LIDA (Live Interactions and Dynamic Activities) system, a smart, in-vessel composting prototype designed to simplify composting through automation and sensor technology.

The Problem:

Today, the world's problem with food waste disposal has ecological consequences, especially as decomposition organic wastes released into landfills creates methane gas. Traditional composting is slow, takes up too much space, and wastes too much energy, as it is not suitable for high-density urban spaces or large-scale systems. The conventional composting method is not as efficient in urban areas as a result of limited space, slow process, and emission of methane gas within landfills. This diminishes the accessibility and scalability to composting for current sustainable use.

Project Objectives:

In response to these issues, our group was tasked with designing a 3D model to be displayed in an interactive manner for better user experience to the LIDA system.

- Develop a completely labeled, colored, and animated 3D illustration of the LIDA system for user interaction.

- Enable app embedding of the 3D illustration to maximize user education and understanding

- Provide a 3D model for user familiarization and education about the system.

- Improve user experience through visual interaction, with additional app augmentations as an option if time permits.

This software component is a multi-group project where the physical composting hardware is being constructed by two other groups.

## Scope

In-Scope Activities:

1. Design and development of a 3D SolidWorks-based model

- Model includes chambers, sensors, mixing paddles, and airflow pipes.

- Accurate representation of the inner structure of the composter.

2. Use visual enhancements on the 3D model

- Use color schemes to differentiate components.

- Label all parts (e.g., chambers, input/output areas, pipes, sensors).

3. Create animations for composting processes

- Mixing (motor rotation)

- Air injection (airflow simulation)

- Compost transfer between chambers

4. Test the 3D model and animations

- Ensure to test responsiveness, smooth animations, and label clarity.

- Ensure integration test for compatibility (mobile-friendly presentations).

5. Document preparation

- Create a user guide on using the model.

- Technical document summarizing model pieces and functionality.

6. Hardware coordination

- Verify physical pieces are consistent with model features (where sensors would be located, what they're used for).

Out-of-Scope Activities:

- Hardware assembly, sensor installation, or circuitry design.

- Design and development of a complete mobile application for LIDA.

- Hardware modifications or machine manufacturing (handled by other teams).

- Permanent scaling or industrial deployment.

- Advanced machine learning features or AI-facilitated automation.

- Real-time visualization of parameters like temperature, moisture, gases during composting.

## stakeholder

| Role | Name / Description |
| --- | --- |
| Client & Product Owner | Alex Jaimes Castillo – PhD Researcher at Swinburne and Founder of Manatzura. Innovator and technical lead of the composting system. |
| Academic Supervisor | Dr. Naveed Ali – Project mentor and assessor |
| Development Team (Group 2) | Haritha Perera (Scrum Master,Developer), Thenura Kuruppuarachchi (Developer, Tester), Senupama Deshapriya (Recorder, Developer), Chrishelle Anthoneyz (Documentation Lead, Developer), |
| Hardware Teams | 1. Group A - A group of Master's students will only help us this semester - Saad zaheen 104746418 - Hamza Waheed 104202004 - Syed Muhammad Taseen 104491815 - Hashim Abbasi 104821386 2.Group B - A group of Undergraduate students that will be working with us throughout both semesters - Ratanakvisal Heng: 103808139 - Araf Hossain: 103813308 - Arunchakrey Puthyrith: 104348076 - Saad Ibn Jamil: 103837887 - Sokpheakkdey Tith: 104178189 Both teams will be focused on issues with sensor integration and ESP32 hardware setup. |
| End Users | End users from households, schools, organizations, or sustainable communities that use LIDAR to compost. |

## High-level requirements

This is a subsystem of a larger LIDA composting system project that incorporates hardware automation with digital control interfaces. Our team is responsible for the development of the  3D model system with collaboration with the hardware teams to provide a completed, interactive, and real-time composting solution

- 3D model Requirements :

Functional-

| Feature | Description |
| --- | --- |
| 3D Model Viewer | Users should be able to interact with a SolidWorks-based 3D model resident within the application. |
| Model Component Labelling | All major components (chambers, sensors, mixers, air pipes, input/output areas) should be clearly labeled to support user learning. |
| Color Coding System | Different parts of the model should be color-coded to give visual differentiation between parts (e.g., air chamber and waste chamber). |
| Process Animations | The model should simulate key composting processes: motor mixing, air injection, and compost transfer between chambers. |
| Mobile App Integration | Export 3D model in compatible format (i.e., glTF) so that it can be embedded into existing mobile app as completely interactive. |
| Compost Calculator | Optional functionality in which users can input values and get a carbon-to-nitrogen ratio suggestion. |
| User Interaction Controls | Enable touch-based action like tap to mark a part, pinch for zoom, drag for rotation of the embedded model. |

Non-Functional-

| Category | Requirement |
| --- | --- |
| Performance | The 3D model should be loaded fast in the mobile application without any delay. |
| Interactivity | They should be able to zoom, rotate, and view components clearly and naturally. |
| Compatibility | The model should be compatible with mobile platforms (iOS and Android) when inserted. |
| Accessibility | Use colors and labels which are eligible for all categories of users. |
| Maintainability | The architecture of the model must be capable of updating components and animations as needed. |

- 3D Model (Solidworks) Requirements

Phase 1 (By Sprint 2)

- To provide visual differentiation, apply basic colors to each component.

- Start identifying the main parts (pipes, chambers, and sensors).

Final Delivery (by End of Semester)

- Clearly labeled 3D model with all components (sensors, paddles, pipelines, chambers, and waste input/output zones)

- animation systems for:

- Motor rotation for mixing
 Air pump or fan flow, or air injection
 Compost movement between chambers

- Designed to be user-friendly and compatible with mobile apps

- Integration Requirements

- 3D model must be exported in a format that can be embedded in the mobile app

- Model should allow user rotation, zooming, and part visibility toggling

## Solution approach

## Our plan is to develop an interactive 3D model that assists the LIDA composting system. The model, developed using SolidWorks, will graphically represent key system components (chambers, mixers, sensors, etc.) and support animations for internal processes like mixing and airflow. The primary goal this semester is to complete and label the 3D model with adequate colour coding and animations.

## The model will be implemented in a mobile app interface in later phases (if feasible). This integration would enable users to interact with the model for academic and functional applications.

Alternatives considered

| Architecture | Description | Pros | Cons |
| --- | --- | --- | --- |
| 1. Web-based Dashboard with Embedded 3D model | Browser-accessible dashboard to load the 3D model and sensor readings | Platform-independent, easy to share | Partial availability of mobile-native features; slower 3D rendering |
| 2.Bluetooth-Only App | Offline-first app that connects via Bluetooth to the composting unit directly | No internet connection required; quick pairing | Short-range only; not ideal for remote monitoring |
| 3.Cross-Platform Mobile App with MQTT/WebSocket + Embedded 3D | Create a mobile app (Flutter/React Native) that speaks MQTT/WebSocket, and includes an interactive SolidWorks model | Real-time control, mobile-optimised experience, remote access, animation support | More moderately advanced integration and initial setup |

We have selected Approach 1: focusing only on bringing the SolidWorks 3D model into the app, if time permits. Our major deliverable this term is a labelled and animated 3D model of the LIDA composting system. Real-time sensor input integration and fully functional mobile app will be taken up in future phases.

Architectural Diagram

The following is an architectural diagram showing the structure and sequence of the 3D modelling module we are designing for the LIDA composting system. The process begins with the creation of a SolidWorks-based 3D model, which is categorized into main sections:

- Component A – This involves all the required physical components like chambers and sensors.

- Labelling & Colour Scheme – There will be colour coding and labelling for distinction and user-friendliness for the user.

- Animation Module – Simulates internal processes such as airflow and mixing.

These components will be assembled and exported into a mobile-ready format for integration. While the current semester focuses primarily on designing, colouring, and animating the model, integration with future mobile applications is an open option if time permits. The staged approach provides an unambiguous and achievable outcome that aligns both with client expectations and project feasibility.

## PRoduct backlog

| ID | As A | I want to be able to | So That | Priority | Sprint | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | User (Household) | Manually control the air pump and paddle | I can act when automation is not ideal | Should | 2 | To be started |
| 2 | User (Household) | Automate composting routines | The machine can operate with minimal input | Should | 2 | To be started |
| 3 | User (Household) | Interact with a 3D model of the composter | I can understand the internal design | Should | 2 | To be started |
| 4 | Documenter | Complete the required inductions | I can access university facilities safely | Must | 1 | In Progress |
| 5 | Developer | Collaborate with the other two hardware teams | Our software and their hardware can function together | Must | Ongoing | In Progress |
| 6 | Scrum Master | Schedule project Meetings and document the weekly meetings | prepare Meeting minutes. track and maintain communication | Must | Ongoing | In Progress |
| 7 | Developer | Re-design SolidWorks model with simple labels and colors | It is required for the phase 1 delivery | Must | 1 | To be Started |
| 8 | Developer | Animate SolidWorks model (mixing, air injection, compost flow) | we can deliver the final 3D Integration.A | Must | 2 | To be Started |
| 9 | Tester | Test and validate 3D model animations and interaction capabilities. | I can test whether the model functions properly prior to final integration | Must | 2 | To be Started |
| 10 | Documenter | Develop a user manual and technical documentation | Future users and developers understand how to use/update the model | Should | 2 | To be Started |

## QUality plan

a. Quality Objectives

We target functionality, usability, reliability, performance, and maintainability. The app should perform well on mobile devices, reflect real-time sensor readings accurately, offer intuitive interfaces, and be easy to update or scale in future phases.

b. Quality Assurance Practices

Our team follows Agile methods with sprint-based peer reviews, using checklists and collaborative tools. Tasks are only marked complete after passing peer review and functional testing. Reviews include model design, mobile UI, and sensor integration.

c. Testing Strategy

Testing is conducted using Android/iOS emulators, real devices, and an ESP32 microcontroller test rig. We use custom Python scripts to simulate data and apply test tools like Jest for unit tests. CI tools automate builds and ensure test consistency.

### Roles and Responsibilities in QA

- QA Coordinator oversees quality processes and reviews.

- Developers write and test code for their modules and peer-review others’ work.

- Hardware Integration Lead ensures smooth data exchange between ESP32 and the app.

- Documentation Lead manages test records, code quality metrics, and QA reports.

- External Testers (classmates or target users) provide real-world usability feedback.

d. CI/CD and Version Control

The team is setting up a GitHub-based CI/CD pipeline to automate testing and deployment. This ensures that new features are integrated safely and that previous functionalities are not broken during updates. We use Git with a structured branching strategy (feature branches, development branch, and release branch) to manage versions cleanly.

e. Documentation and Maintainability

All code and system architecture will be documented thoroughly, with clear comments, system diagrams, and API usage descriptions. The SolidWorks model will include a component map and animation index. These practices ensure that the app can be maintained or enhanced by future teams, stakeholders, or collaborators.

## Research and investigations

a. Understanding the Application and Business Domain

To develop an effective solution for the LIDA composting system, our team conducted comprehensive research into the waste management sector, focusing on smart composting systems. This exploration aimed to understand existing products, the environmental challenges they address (e.g., methane emissions, food waste), and the market demand for composting solutions in urban settings. Notably, we analyzed products like Lomi, a kitchen countertop food recycler that transforms food waste into compost using Smart Cycles technology to optimize each cycle for time and energy efficiency. Lomi's design emphasizes odorless and mess-free operation, aligning with consumer preferences for convenient indoor composting solutions. 1  2

Additionally, we examined the Aerobin 400, a home composting system praised for its large capacity and ability to handle both kitchen and yard waste. User feedback indicates that families find the Aerobin 400 sufficient for managing household organic waste, highlighting its practicality for residential composting. 3

These insights have informed our design decisions, particularly in enhancing user engagement and operational efficiency for the LIDA system.

b. Research into Technological Platforms and Frameworks

Our stack needed to support 3D model interaction, real-time sensor data, and mobile deployment. We evaluated React Native, Flutter, and Unity. React Native was selected for its cross-platform support and ease of integration with APIs and hardware libraries. For rendering, we considered Three.js and Babylon.js. Three.js was chosen due to better mobile performance and community support. This defined our stack: React Native for the mobile app, Three.js for rendering, and hardware communication via Bluetooth.

c. SolidWorks and 3D Model Integration

For developing the LIDA system's 3D model, we chose SOLIDWORKS due to its precision, animation capabilities, and engineering compatibility. SOLIDWORKS is an industry-standard 3D CAD solution known for its powerful and proven modeling capabilities, intuitive user interface, and integrated simulation, rendering, and CAM tools. 4 5

Our research focused on animating internal components such as motors, paddles, and airflow systems. We investigated best practices for exporting models in formats like GLTF or FBX and integrating them into mobile applications. Tools like Kubity, a cloud-based 3D communication tool, facilitate viewing and sharing 3D models across various devices, enhancing accessibility for users. ​

d. Sensor and Microcontroller Integration

We explored the ESP32 microcontroller, focusing on its BLE communication features. It was found to be effective for local data transmission from sensors to the app. Open-source IoT projects and technical documentation informed our strategy for sensor calibration, reconnection handling, and communication reliability. We also simulated sensor data to test system robustness. 6

e. C:N Ratio Logic and Environmental Calculators

We studied compost biology and the importance of the carbon-to-nitrogen (C:N) ratio, targeting an ideal of around 30:1. Agricultural resources provided values for various organic materials. This helped us design a calculator that suggests compost adjustments based on user input. Environmental impact estimations (e.g. methane offset) may also be included to reinforce sustainable habits. 7

## Kost analysis

| Knowledge Thenura – AI, Python, C++, mobile apps, sensor integration Haritha – HTML/CSS/JS, Python, frontend/backend dev Senupama – Python, C#, MATLAB, automation, sustainability tech Chrishelle – Python, SQL, SolidWorks, mobile and database apps | Opportunities Thenura – Mentor on AI integration and logic bridges Haritha – Lead Agile planning and frontend structure Senupama – Push smart/sustainable design into app Chrishelle – Sync documentation with app and 3D model integration |
| --- | --- |
| Strengths Thenura – Leadership, sensor systems, confident communicator Haritha – Organised, structured communicator, sprint leadership Senupama – Workflow optimizer, proactive, clarity in inputs Chrishelle – Detail-oriented, reliable, supports under pressure | Threats (Gaps) Thenura – May need help on UI or backend data linking Haritha – Needs support on embedded systems/sensor mapping Senupama – May need support in app animation/integration Chrishelle – May require backend API/data support |

As a team, we have a good mix of technical and soft skills that support the development of the LIDA mobile app and 3D model. Most members are confident with programming languages like Python, Java, and C#, and we also have experience with web and mobile development, using tools like GitHub, Jira, and SolidWorks. Some team members also bring knowledge in sustainability-focused technologies and working with automation or sensor-based systems.

We see opportunities to grow by connecting hardware with software in a more seamless way, especially when it comes to integrating sensor data into the app and improving the user interface. Using Jira will help us stay organised, and there’s also room to develop new skills, like creating 3D animations or handling ML integration later on.

Our strengths include strong communication, a mix of frontend and backend development skills, and a team that works well together. We’ve also had experience in university clubs and past group projects, which helps with collaboration and planning.

That said, we still have a few gaps like limited experience with embedding 3D models into apps or handling advanced animations. Some members may also need support with device testing or linking APIs from other teams. We’re aware of these challenges and are planning to work around them by sharing tasks, learning on the go, and supporting each other throughout the sprint.

## Ethical considerations

a. User Data and Privacy

Even though our system does not collect sensitive personal data, ethical principles related to data privacy and minimal data collection are still applied. In line with the Australian Privacy Principles (APPs), we are designing the system to avoid unnecessary data storage. Any data logged—such as manual override usage or sensor alerts—will be anonymized and stored locally, unless the user opts into cloud sync in a future version.

### b. Accessibility and Inclusive Design

The system follows WCAG 2.1 Level AA accessibility guidelines, incorporating high contrast, resizable text, and screen reader support. We aim to include alternative feedback methods for visual elements and plan for localization features to support multiple languages, ensuring usability for diverse user groups.

### c. Environmental Responsibility and Digital Sustainability

The LIDA system’s core goal is aligned with sustainability. From a digital ethics perspective, we are avoiding resource-heavy features that add no educational or environmental benefit. The 3D model is optimized for efficiency, and animations are developed with minimal performance load. This reflects our commitment to reducing the digital footprint of our application, echoing the environmental goals of the hardware system.

### d. Ethical Use of Automation

While automation enhances usability, we are aware that over-reliance on automated decisions can be problematic. The user interface includes manual overrides and clear status indicators to keep users in control. For future upgrades involving AI decision-making or predictive composting algorithms, we will align with global frameworks like the OECD AI Principles and EU Guidelines for Trustworthy AI, focusing on transparency and accountability.

### e. Intellectual Property and Licensing

All external tools, libraries, and models used in this project are sourced under proper licensing. We strictly follow Swinburne’s academic integrity policies, ensuring that intellectual property rights are respected and contributions are correctly acknowledged in all documentation and deliverables.

# References

- Office of the Australian Information Commissioner (OAIC). Australian Privacy Principles.

- World Wide Web Consortium (W3C). (2018). Web Content Accessibility Guidelines (WCAG) 2.1.

- Dixon, B. (2021). Sustainable App Design for Low-Resource Devices.

‌

‌

‌

‌