# EAT40006 — Internal Meeting Minutes

Date: Friday, 24 October 2025
Time: 2:00 pm – 2:45 pm
Type: Internal Team Meeting (Sprint 4 – Post-client sync)
Location: Microsoft Teams
Attendees:

Thenura Kuruppuarachchi (Scrum Master),

Chrishelle Anthoneyz,

Haritha Manuja Perera,

Senupama Deshapriya

## 1) Purpose

- Translate client feedback into concrete Sprint-4 tasks.

- Lock scope for colours/animation/UI updates.

- Plan dashboard mapping (T1/T2, phases) and handoff timing.

- Set comms cadence before next client review.

## 2) Discussion Summary

### 2.1 Model Visuals & Colours

- Client approved metallic finish and improved shadows; requested lighter side panels to match lower drawer tone for better contrast.

- Team agreed to iterate colours and share mid-week screenshots for sign-off before the next meeting.

### 2.2 Animation Tab

- Current animation tab prototype not yet functional.

- Approach: keep animation simple (process demo, not real-time) to de-risk.

- Target to get a working sequence (open/close, flow cues) ready within two days, then refine.

### 2.3 Dashboard & Data Mapping

- Dashboard to show Temperature and Moisture per compartment/phase; use T1/T2 (and M1/M2 if needed) for both Active and Curing phases.

- Placeholder/sample data stays for now; interface designed so real sensor data can be wired later without UI changes.

- Confirm dropdown pattern is consistent across tabs.

### 2.4 Timeline, Meetings & Expo

- Next client review: Tue 28 Oct, 7:00 pm (calendar invite to be sent).

- Aim to have colours + animation + dashboard mapping ready for that session.

- Expo 20 Nov: prepare poster, demo flow, and stand plan; coordinate pickup/return of materials from AD112.

### 2.5 Risks & Mitigations

- Risk: animation tab instability → keep scope minimal; maintain rollback build.

- Risk: visual inconsistency → circulate screenshots mid-week; get client thumbs-up before merging.

- Risk: time squeeze before 28 Oct → daily micro-check in on Jira; no new features after Sunday.

## 3) Decisions

- Proceed with lighter side panels to match drawer colour.

- Ship a simple, reliable animation tab (no real-time).

- Standardise T1/T2 mapping across phases and tabs.

- No new features beyond these; focus on polish, stability, and demo readiness.

## 4) Task Allocation

| Task | Owner | Due |
| --- | --- | --- |
| Apply lighter side-panel colour; export preview renders | Haritha | 16 Oct (EOD) |
| Share mid-week screenshots to client on Teams | Haritha | 16 Oct (EOD) |
| Implement minimal animation tab; test sequence | Haritha → Thenura (integration) | 17 Oct |
| Standardise dashboard mappings (T1/T2, phases) | Thenura | 18 Oct |
| Verify dropdown behaviour across all sensor tabs | Chrishelle | 18 Oct |
| Prepare calendar invite for 28 Oct 7:00 pm | Haritha | Today |
| Draft Expo poster outline + talking points | Chrishelle (lead) + team | 22 Oct |
| Keep rollback build + branch hygiene | Thenura | Ongoing |
| Update Jira board & MoMs | Senupama (Jira), Chrishelle (MoMs) | Daily |

## 5) Next Steps

- Post updated renders to client; address any colour tweaks immediately.

- Land animation tab and dashboard mappings; smoke test the build.

- Freeze features by Sunday; spend remaining time on polish and demo flow.

- Start Expo materials outline (poster sections, screenshots, QR to demo).