# EAT40006 – Facilitator Meeting Minutes

Date: Tuesday, 28 October 2025
Time: 12:30 pm – 1:00 pm
Venue: Microsoft Teams
Facilitator: Mr. Naveed Ali
Attendees:

- Thenura Kuruppuarachchi

- Haritha Manuja Perera

- Chrishelle Anthoneyz

- Senupama Deshapriya

## 1. Purpose of Meeting

The meeting was held to:

- Review the final reporting requirements for Sprint 4 and Reflection Reports.

- Confirm the structure, sections, and content required for final documentation and handover.

- Discuss expectations for the CapEx, final delivery, and Expo preparation.

- Clarify how to conclude the project documentation and evidence submission.

## 2. Key Discussion Points

### 2.1 Sprint 4 Report Guidance

Mr. Naveed began by reminding the team that the Sprint 4 report follows the same format as previous sprint reports, but with extended sections to cover final project closure.
 He clarified that the new and extended headings must include:

- Final Delivery and Handover:

  - Document the final handover to the client, what was delivered, and any final feedback.

  - Mention the exact date/time of the handover, who attended, and what materials were shared.

- Project Review:

  - Provide a detailed list of all key achievements throughout the project.

  - Explain how the final outcome compared with the initial plan — whether all deliverables were completed as promised.

  - Note any changes made during the project and confirm if these changes were discussed and approved by the client.

  - Evaluate the team’s ability to deliver the promised product successfully.

- Retrospective Section:

  - Reflect comprehensively on what went well, what went wrong, and what could be improved.

  - Include insights on project management, communication, teamwork, and problem-solving.

  - Use this section to demonstrate continuous improvement across all four sprints.

🗣️ Naveed: “Your report needs to clearly show that you have analysed every aspect — what worked, what didn’t, and how you improved from it.”

### 2.2 Ethical and Professional Standards

- Include a paragraph on ethical standards and professional conduct.

- Specify which standards or frameworks guided the team’s approach (e.g., Swinburne Code of Conduct, software ethics, or data handling standards).

- Mention how ethical considerations were respected during the project, such as client confidentiality, responsible documentation, and fair work distribution.

### 2.3 Requirement Gathering and Validation

- Explain how the team gathered and confirmed project requirements:

  - Techniques used: client interviews, online meetings, iterative feedback.

  - Clarify how requirements were checked for clarity, completeness, and consistency.

  - Mention if any requirements changed during the project and how the team adapted.

🗣️ Naveed: “Document exactly how you gathered, verified, and validated requirements — show that your process was structured and traceable.”

### 2.4 Planning and Design

- Describe how plans were set for each sprint, including how task allocation and time management were organised.

- Mention if plans changed — for example, due to feedback or technical constraints — and whether the team remained consistent with the sprint goals.

- Discuss the quality of design achieved from those plans (model design, app UI, animation, integration, etc.).

### 2.5 Stakeholder Management

- Identify the two key stakeholders: Client (Alex Jaimes Castillo) and Supervisor (Naveed Ali).

- Discuss:

  - How often communication occurred with each.

  - How feedback was implemented.

  - Challenges in managing expectations or aligning technical updates with client feedback.

  - How teamwork and professionalism helped maintain smooth stakeholder relationships.

### 2.6 Tools, Techniques, and Processes

Include a dedicated section outlining the tools used for:

- Documentation – Word, OneDrive, Google Docs.

- Version control and repositories – GitHub, OneDrive shared folders.

- Collaboration – Microsoft Teams, Jira Board, email.

- Modelling and Development – SolidWorks, Blender, Flutter, VS Code.

Mention how these tools supported team communication, tracking progress, and maintaining transparency.

🗣️ Naveed: “Your report should name all tools and platforms used, showing how each supported collaboration, documentation, or project management.”

### 2.7 Verification and Access

- Naveed instructed that by the end of this week, the team must ensure:

  - The Jira Board is complete and fully updated with all Sprint 4 tasks.

  - All repositories (GitHub, OneDrive) contain the final project files and documentation.

  - Links to Jira, GitHub, and OneDrive must be included in the report for verification.

  - He must have access to all these links for marking and cross-checking.

### 2.8 Reflection Report Reminders

Naveed reiterated that each student must submit an individual Reflection Report covering:

- Semester 1 and 2 contributions.

- Achievements, challenges, and skills gained.

- Personal reflections on teamwork, learning, and improvements.

- Screenshots and evidence of personal work.

He said this report helps justify individual contribution marks and supports the final grade.

### 2.9 Final Deliverables and Administrative Tasks

- The team must finalise and send the CapEx form after client handover.

- After the client has signed off, send Naveed a message confirming the delivery completion.

- Prepare the Expo poster and presentation for November 20.

- Include a short note in the report summarising Expo preparation.

### 2.10 Team Reflection and Acknowledgement

Naveed congratulated the team for maintaining strong teamwork and project consistency throughout the year.
 He said that peer reviews, work logs, and sprint reports would be cross-referenced with contribution evidence for fair grading.
 He also expressed appreciation for the team’s collaboration and professionalism.

🗣️ Naveed: “You’ve shown great team chemistry and consistent progress. Keep it up for the final report and Expo.”

## 3. Key Actions and Responsibilities

| Task | Responsible | Deadline |
| --- | --- | --- |
| Update Sprint 4 Report with new sections (Final Delivery, Project Review, Retrospective) | Chrishelle | Week 12 |
| Add ethical standards, requirement validation, and stakeholder sections | Thenura | Week 12 |
| Ensure Jira Board is complete and accurate | Senupama | End of Week 11 |
| Provide final GitHub and OneDrive links in report | Haritha | End of Week 11 |
| Complete Reflection Reports (individual) | All Members | Week 12 |
| Send final CapEx and Client Sign-Off form to Naveed | Chrishelle / Thenura | Post-handover |
| Prepare Expo poster and presentation content | All Members | Before 20 Nov |

## 4. Meeting Outcomes

- Final expectations for Sprint 4 and Reflection Reports confirmed.

- Report structure clarified, including ethical, planning, and stakeholder elements.

- Team instructed to finalise repositories, Jira, and deliverables for verification.

- Confirmation that CapEx and client sign-off will conclude project documentation.