# EAT40006 — Client Meeting Minutes (Sprint 4 Demonstration)

Date: Tuesday, 28 October 2025
Time: 7:00 pm – 8:00 pm
Client: Alex Jaimes Castillo
Team Attendees:        Haritha Manuja Perera,

Thenura Kuruppuarachchi,

Chrishelle Anthoneyz,

Senupama Deshapriya

## Demonstration & Updates Presented

- 3D Model Visuals

  - Applied transparency to relevant parts (body panels/paddles) for clearer internal visibility.

  - Updated colour scheme (black/white base) with improved metallic/shadowed finish for a more realistic, “luxury” look.

- Motion & Controls

  - Added Rotate Motor functionality via UI buttons (touch-triggered animations proved unreliable; button approach retained).

  - Confirmed both motors rotate clockwise (Active Phase & Curing Phase).

- UI Button Scheme & Labelling (Agreed)

  - Open Lid 1 — Red

  - Open Lid 2 — Red

  - Open Drawer — Grey

  - Rotate Motor (Active Phase) — Red

  - Rotate Motor (Curing Phase) — Green

  - Open Drawer (repeat at end) — Grey

  - Side panel indicators to mirror Red/Green scheme for clarity.

  - Button labels shortened (e.g., “Rotate Motor”) to avoid long phrases like “Rotate Motor (Active Phase)”.

- Button Order (Agreed sequence)

  - Open Lid 1 (Red)

  - Open Lid 2 (Red)

  - Open Drawer (Grey)

  - Rotate Motor (Red – Active Phase)

  - Rotate Motor (Green – Curing Phase)

  - Open Drawer (Grey – repeated at end)

- Data Integration

  - Demo used placeholder values. Team noted the UI is structured to accept live sensor data later; wiring in real data is straightforward when available.

## Decisions

- Keep both motors clockwise; distinguish phases by button colour (Red = Active, Green = Curing).

- Adopt the agreed button order and colour scheme across main screen and side panel.

- Proceed with button-triggered animations rather than touch gestures for reliability.

- Final visual tweak: ensure side colour shades align with the lower “drawer” tone (lighter).

## Expo & Logistics

- Expo Date/Time: Thursday, 20 November, 4:00–7:00 pm.

- Showcase materials: Laptop with app images/animations; small physical prototype(s); existing printed posters/materials.

- Access & Movement:

  - Collect materials from AD112; transport to ATC with the help of other student teams.

  - If after-hours access is needed, call Security to open AD112.

  - After the Expo, return all items to AD112; one team member should remain at AD112 to receive/secure items as others transport them.

- Coordination: Collaborate with the other LIDA team(s) for moving/returning materials and shared display plan.

## Actions & Owners

| Action | Owner | Due |
| --- | --- | --- |
| Apply final colour shade adjustments (side panels to lighter tone matching drawer) | Haritha / Thenura | Next client check-in (Friday) |
| Implement/verify final button order and colour scheme on the control panel and side panel | Thenura | Next client check-in (Friday) |
| Confirm both Rotate Motor buttons function (Active = Red, Curing = Green) with clockwise direction | Thenura | Next client check-in (Friday) |
| Prepare screenshots/short clips demonstrating the final UI flow for Expo | Chrishelle | Before Expo |
| Collate printed assets/prototypes; plan logistics with other team(s) | Senupama (coord.), All | Before Expo |
| Send calendar invite for next meeting (Friday, 7:30 pm) | Haritha | Today |
| Organise file structure and share all documentation via Teams | All | Ongoing; final pass before Expo |

## Risks / Notes

- Animation interactivity: Touch-based triggers were unstable; button approach mitigates risk.

- Expo logistics: Ensure Security contact details are on hand for AD112 access; confirm who will remain at AD112 during returns.