## EAT40005 Client Meeting Minutes

Date: May 15, 2025
 Time: 4:30 PM – 5:30 PM
 Location: Online
 Client: Alex Jaimes Castillo
 Group: Group 1 – Mobile App & 3D Model for LIDA Project
 Attendees:

- Alex Jaimes Castillo (Client)

- Senupama Deshapriya

- Haritha Manuja Perera

- Chrishelle Anthoneyz

- Thenura Kuruppuarachchi

### Discussion Summary

#### 1. File Format & Animation Integration

- Client confirmed that the mobile app requires a specific export format for animated 3D models.

- Students were asked to test the existing model format with animation and report back.

- Alex offered to send a preview of the expected file format and requested an export for validation by 1:00 PM the next day.

#### 2. Finalised SolidWorks Model Expectations

- Client approved the use of the new base model, which is more accurate than the earlier one.

- Students must rebuild the model using this base, keeping the full 2 cm insulation sandwich layer for walls, lid, and structure.

- Important to maintain proper measurement alignment, especially for movable parts and chamber connections.

#### 3. Piping Layout & Animation Logic

- Client described a detailed piping and insulation system:

  - Pipes should run from both sides, connect at a central junction, and split moisture and gas flow.

  - Gas exits upward, moisture condenses and collects downward into a central tank.

  - Arrows for animation should differentiate flow:

    - Red/Orange for gas

    - Blue for moisture

- Client emphasized maintaining air-tightness and insulation to simulate realistic composting conditions.

#### 4. Moisture & Gas Collection System

- A new drainage and condensation tank should be added to the model.

- The system must allow:

  - Moisture to condense inside the insulation layer

  - Gas to exit from both sides through piping to the top

  - Water to collect in a separate containment tank

- The team must avoid any interference with lid motion and gates when placing tubes.

#### 5. Animation Enhancements

- Client encouraged the team to simulate movement of gases and liquids using arrows and visual indicators.

- Water droplets or visual particles can be added, but no full dynamic fluid simulation is required.

#### 6. Testing & Delivery Timeline

- Client asked for a test export of the updated animation-ready model by Friday, May 17 before 1:00 PM.

- This will be tested with the mobile app installer. If successful, this format will be used for final integration.

- Alex will confirm the required export format and share examples if needed.

### Action Items

| Task |  |  |
| --- | --- | --- |
| Rebuild model with new insulation structure and measurements |  |  |
| Design and position updated piping layout and containers |  |  |
| Add directional arrows and basic animations for gas and moisture flow |  |  |
| Export animation-ready model and send to client |  |  |
| Client to confirm accepted export format and provide reference |  |  |