## EAT40005 Client Meeting Minutes

Date: May 23, 2025
 Time: 4:30 PM – 5:30 PM
 Location: Online
 Client: Alex Jaimes Castillo
 Group: Group 1 – Mobile App & 3D Model for LIDA Project
 Attendees:

- Alex Jaimes Castillo (Client)

- Senupama Deshapriya

- Haritha Manuja Perera

- Chrishelle Anthoneyz

- Thenura Kuruppuarachchi

# Discussion Summary

## Structural Design & Piping

Thenura demonstrated the updated SolidWorks model, focusing on moisture separation and pipe design for water and gas release. Client confirmed the approach and asked for:
• Use of transparent tubing to visualise flow.
• Implementation of elbows and tees for vertical and horizontal pipe turns.
• A mid-line junction connecting both chambers to a central condensate tank.
The septic tank is now to be referred to as the 'condensated water tank' since it only collects liquids.

## Gas & Moisture Flow

• Gas will be vented directly to the environment via upper pipe outlets.
• Moisture will condense and flow downward into the condensated water tank.
• Pipes must be compact and closely attached to the composter body to save space.
• Pipes from both chambers should follow a symmetrical design for balance.

## Condensated Water Tank Design

• Tank should be removable and have a transparent body to monitor water level.
• Suggested animation: water level rising in the tank until full, then removed and reset.
• Tank will be embedded within the system housing, as per the latest SketchUp layout.

## Animation Requirements

The animation should reflect the full system behaviour:
• Waste enters → paddles mix (clockwise and anticlockwise)
• Waste transitions between chambers
• Lid actions for each chamber
• Gas and moisture exit via tubing (with coloured arrows to indicate direction)
• Water collects in the condensate tank
• Final compost removal and system reset
Client prefers one compact video showing all stages, with additional shorter clips as needed.

## Final Draft and Timeline

• Complete animation and updated 3D model are expected by Week 12.
• Client confirmed this version should be demonstration-ready, showcasing system behaviour and technical flow.
• Integration into the app or development of an interactive version may follow later.

## Miscellaneous

• The team discussed arranging a supervisor review meeting for next week.
• Client is available for in-person meetings on Thursdays and Fridays, or online if needed.