## EAT40005 Facilitator Meeting Minutes

Date: May 1, 2025
 Time: 11:00 AM – 11:20 AM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Key Discussion Points

#### Research Report Guidance

- The research report is due in two weeks.

- Facilitator advised students to choose a topic and begin drafting immediately.

- Students should bring drafts to upcoming meetings for feedback instead of emailing.

- The report should include:

  - Title page, introduction, conclusion (standard sections)

  - Research strategy and criteria for article selection

  - Responses structured under provided questions

  - Proper referencing style: either numerical or author-date format

#### 🟦 Sprint 1 Feedback

- Sprint 1 documentation is being finalized.

- Any corrections or feedback will be provided by the end of this week.

#### 🟦 Sprint 2 Preparation

- The team must:

  - Hold an internal planning meeting before the next client meeting

  - Finalize which tasks will be done in Sprint 2 and what will be deferred to Sprint 3

  - Be proactive in proposing tasks for Sprint 2, even if the client gives limited input

#### 🟦 Client Sign-Off Form

- The Project Sign-Off Form was sent to the client but not returned.

- Naveed instructed the team to ask the client to sign it during the meeting tomorrow and submit it immediately.

#### 🟦 Workload Reminder

- Students must complete approximately 140–150 hours of work over the semester.

- Proper planning for Sprint 2 and Sprint 3 will help ensure this.

### ✅ Action Items

| Task | Owner | Deadline |
| --- | --- | --- |
| Begin research report topic selection and drafting | All Members | This week |
| Bring any report drafts for feedback in next meeting | Optional | Next class |
| Plan Sprint 2 tasks before client meeting | Team | Before client meeting |
| Confirm and get client sign-off on Project Form | Team | During next client meeting |
| Submit final Sprint 1 documents | Team | This week |