## EAT40005 Facilitator Meeting Minutes

Date: March 03, 2025
 Time: 11:00 AM – 11:20 AM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

Agenda:

- Update on group progress and scope

- Sprint 1 documentation planning

- Client demonstration scheduling

- Clarification on team responsibilities and next steps

Discussion Summary:

Team Progress & Scope

- The group attended an in-person meeting with other teams and mentor Alex.

- Confirmed in-scope tasks: 3D modelling, animation, and automation.

- Out-of-scope: app development and hardware.

Sprint 1 Planning

- Supervisor advised the team to work on Sprint 1 documentation.

- Teams must be ready to justify progress within three weeks.

Client Demonstration

- Sprint 1 demo to be scheduled for Week 7: either April 24 (Thursday) or April 25 (Friday).

- Team to confirm client availability and inform of term break dates.

Preparation for Client Meeting

- Supervisor advised the team to brainstorm all questions and clarifications for the client.

- Clarify expectations and deliverables for Sprint 1 during the meeting.

Reminders and Best Practices

- Document and upload all meeting minutes to a shared drive.

- Regularly push progress to GitHub.

- Supervisor will review GitHub and shared drive during next week’s meeting.

- Students are encouraged to meet in person with the supervisor if needed.

Action Items:

| Task | Due date |
| --- | --- |
| Brainstorm clarification points for client | Before next client meeting |
| Confirm client availability for demo | Before April 8, 2025 |
| Prepare and update Sprint 1 documentation | April 10, 2025 |
| Push updates regularly to GitHub | Ongoing |
| Upload meeting minutes to shared drive | Weekly |
| Email supervisor after client meeting with a summary | After next client meeting |