## EAT40005 Facilitator Meeting Minutes

Date: May 8, 2025
 Time: 1:00 PM – 1:30 PM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Haritha Manuja Perera

- Senupama Deshapriya

- Chrishelle Anthoneyz

- Thenura Kuruppuarachchi

### Key Discussion Points

#### 1. Jira Sprint Board Status

- The team had not marked Sprint 1 as "Complete" in Jira, which led to confusion in tracking Sprint 2.

- The facilitator guided the team on updating task statuses from "To Do" to "In Progress" and "Done".

- The burndown chart for Sprint 1 was inaccurate due to incomplete updates and missing story point allocations.

- The team was advised to properly configure and maintain the Sprint 2 board to avoid similar issues.

#### 2. Sprint Progress Monitoring

- The facilitator demonstrated a correctly functioning burndown chart using online examples.

- Emphasis was placed on maintaining the board consistently with daily task updates.

#### 3. Sprint 2 Work Breakdown

- presented the Sprint 2 work distribution.

- The task plan was approved and considered well-structured.

- The facilitator reminded the team that Sprint 2 demonstrations are scheduled for next week (Week 10).

#### 4. Client Expectations and Sprint 3 Planning

- The client is expecting the integration of real-time data visualisation to be completed before the end of the semester.

- The facilitator noted that the client may not be familiar with Agile sprint structures and terminology.

- The team should clarify deliverables with the client for Sprint 2 and Sprint 3 during the next meeting.

#### 5. Sprint Review Schedule

- Sprint 2 review is scheduled for Week 10.

- Sprint 3 review is expected to be completed by Week 13.

- The team must confirm the client’s availability for the final demonstration in advance.

### Research Report Discussion

- The research report is an individual assessment.

- Chrishelle has completed the introduction and body sections of her draft.

- The facilitator reminded all students to follow the required report structure including:

  - Title page

  - Table of contents

  - Introduction

  - Conclusion

- Drafts should be brought to the next session for review and feedback.

### Administrative Updates

| Item | Status |
| --- | --- |
| Meeting Minutes | Confirmed up to date |
| GitHub Repository | Active and shown by Thenura |
| Client Agreement Form | Sent but not signed; team to collect signature in person |

### Action Items

| Task | Responsible Member(s) | Due Date |
| --- | --- | --- |
| Mark Sprint 1 as complete in Jira | Senupama | Immediately |
| Update Sprint 2 Jira board (task statuses and points) | All Members | This week |
| Confirm client availability for Sprint 3 demo | Haritha | Before next client meeting |
| Complete Sprint 2 tasks in preparation for demo | All Members | By Week 10 |
| Obtain signed client agreement form | Chrishelle | At next client meeting |
| Complete draft of individual research reports | All Members | Before next facilitator meeting |