## EAT40005 Facilitator Meeting Minutes

Date: April 10, 2025
 Time: 11:00 AM – 11:20 AM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

Key Discussion Points

1. SolidWorks Licensing & Access

- The group is currently using a borrowed license from a mechanical engineering student.

- Facilitator advised students to email the unit convenor (Angela) explaining the situation and cc the facilitator to help escalate the request.

2. Sprint 1 Report Expectations

- Students were walked through the Sprint 1 report template via Canvas.

- Two screenshots are required:

  - Full Product Backlog (e.g. 10–20 items)

  - Sprint 1 Backlog with selected tasks

- A justification paragraph should be included explaining why the selected items were prioritized for Sprint 1.

3. Jira Setup & Burn-Down Chart

- Team was shown how to add Reports tab in Jira navigation.

- A Sprint 1 burndown chart must be generated at the end and included in the report under the progress section.

4. Client Review Meeting

- Must be conducted before final Sprint submission.

- Suggested dates: April 16 or April 24.

- Deliverables (Sprint 1 Report) are due April 25, which is a public holiday.

- Team to confirm date with the client in the next scheduled client meeting.

5. Use of Templates for Sprint Review/Demonstration

- Templates shared via Canvas and Confluence:

  - Sprint Review Template: includes what was demonstrated, feedback received, timeline, attendees.

  - Sprint Retrospective Template: internal evaluation of Sprint 1 (what went well, what could be improved, lessons learned).

6. Documentation & Tooling

- All meeting minutes (supervisor/client/internal) must be saved in the Google Drive.

- Confirmed that the team has begun using GitHub, but they need to continue pushing updates.

- Jira must be kept updated with story progress and statuses.

7. Next Steps

- Conduct client review/demo meeting by April 16 or 24.

- Finalize Sprint 1 report and burn-down chart.

- Begin collecting feedback and planning Sprint 2 Backlog.

- Fill out and sign the official Swinburne form with contact details of:

  - Client

  - Facilitator (Naveed Ali)

  - Unit Convenor (Angela)

  - Submit to Tanjila for signature.

Action Items

| Task | Owner | Deadline |
| --- | --- | --- |
| Request official SolidWorks license | Team (email Angela, cc Naveed) | ASAP |
| Confirm client meeting date (16th or 24th) | Team | Before next week |
| Update Jira with Sprint 1 tasks and statuses | All members | This week |
| Add Sprint 1 burndown report to Jira | Chrishelle | By Sprint 1 end |
| Prepare Sprint Review + Retrospective | Team | Week 7 |
| Draft Sprint 1 report | Senupama, Chrishelle | In progress |