## EAT40005 Facilitator Meeting Minutes

Date: May 15, 2025
 Time: 11:00 AM – 11:20 AM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Discussion Summary

#### 1. Sprint 3 Focus & Final Model

- The team discussed updates to the new SolidWorks model, including changes based on client feedback (e.g. two chambers, septic tank addition, and pipeline layout).

- Client wants the new design completed with animations by the end of Sprint 3.

- Team confirmed they are confident they can complete the animation-ready model before semester end and integrate it into the mobile app.

#### 2. Clarifying Deliverables

- Facilitator confirmed: by the end of Semester 1, the goal is to finalise the simulation-ready model.

- Implementation into the app and live behaviour simulation will be handled in Semester 2.

#### 3. Sprint 3 Demo

- Sprint 3 demo is scheduled for Week 13, on Friday at 4:30 PM, to be held face-to-face with the client.