## EAT40005 Facilitator Meeting Minutes

Date: 22 May 2025
 Time: 1:00 AM – 1:15 AM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Naveed Ali (Facilitator)

- Chrishelle Anthoneyz

- Thenura Kuruppuarachchi

### Discussion Summary

#### 1. Sprint 3 Focus & Final Model

- The team discussed updates to the new SolidWorks model, including changes based on client feedback (e.g. two chambers, septic tank addition, and pipeline layout).

- Client wants the new design completed with animations by the end of Sprint 3.

- Team confirmed they are confident they can complete the animation-ready model before semester end and integrate it into the mobile app.

#### 2. Clarifying Deliverables

- Facilitator confirmed: by the end of Semester 1, the goal is to finalise the simulation-ready model.

- Implementation into the app and live behaviour simulation will be handled in Semester 2.

#### 3. Sprint 3 Demo

- Sprint 3 demo is scheduled for Week 13, on Friday at 4:30 PM, to be held face-to-face with the client.

- Naveed may attend in person if available.

#### 4. One-on-One Contribution Review

- Next week, each student will attend a short (5-minute) session to demonstrate their individual contributions this semester.

- Students should prepare to:

  - Open their camera

  - Share their screen

  - Present a summary of their contribution (technical, design, or documentation work)

  - Mention the estimated effort in hours

#### 5. Poster and Presentation Requirements

- Students are required to design an A2-sized poster including:

  - Project title and problem

  - Approach taken

  - Progress made this semester

  - Plans for Semester 2

  - Team details, client and supervisor names

- Poster must be visually appealing and informative, submitted by 13 June 2025.

- Submit a draft to Naveed in advance for feedback.

#### 6. Final Presentation (10-Minute Video)

- A 10-minute recorded video presentation is required.

- Suggested structure:

  - Team members introduce the project

  - Demonstrate contributions (embed a 1–2 min simulation video)

  - Cover all major achievements and planning

- Video can be recorded via MS Teams or another tool, and must include all members presenting with cameras on.

- If upload issues arise, a YouTube link may be used (confirm on Canvas first).