## EAT40005 Facilitator Meeting Minutes

Date: April 24, 2025
 Time: 11:00 AM – 11:20 AM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Key Discussion Points

#### 1. Demonstration & Sprint Review Guidance

- Sprint demonstration must include:

  - Date, venue, time, attendees, and apologies

  - Features demonstrated (screenshots required)

  - Client feedback and whether expectations were met

  - Justification for incomplete items (if any)

- Feedback must be reflected in your Sprint review section.

- Start preparing your Sprint 2 goals in advance. If the client has no suggestions, propose your own.

#### 2. Sprint 1 Report Structure

- Start with a project introduction paragraph

- Include the full product backlog with 10–20 user stories

- Mention client input and highlight the subset chosen for Sprint 1

- Include 2 screenshots from Jira:

  - Full product backlog

  - Sprint 1 backlog

- Add effort estimation per task/user

#### 3. Sprint Progress Reporting

- Remove bracketed template notes from your report draft

- Describe progress using:

  - Burn-down chart (from Jira Reports)

  - OR a week-by-week task summary

- Justify progress using screenshots and Jira references

#### 4. Sprint Retrospective Requirements

- Conduct an internal team-only meeting

- Record date, time, and venue

- Evaluate:

  - What went well

  - What didn’t

  - What to improve in Sprint 2

#### 5. Lessons Learned Section

- Include:

  - Key takeaways

  - Future recommendations

  - Limitations

#### 6. Sprint 2 Planning

- Must begin by Monday, April 28

- Boards and backlog for Sprint 2 should be created with tasks mapped out

- Client expectation for Sprint 2 should be finalised during today’s client meeting (or suggest your own plan if none is provided)

#### 7. Reminders

- Make sure attendance, contribution, and individual tasks are clearly documented

- These will affect individual grading

- Email Naveed a summary of:

  - Whether the client was satisfied

  - Their expectations for Sprint 2

### Action Items

| Task | Owner | Deadline |
| --- | --- | --- |
| Finalize and screenshot Sprint 1 backlog and product backlog | Team | Before April 28 |
| Submit updated Sprint 1 report with burn-down chart | Senupama / Chrishelle | April 28 |
| Conduct Sprint Retrospective and add findings to report | Team | Week 8 |
| Confirm Sprint 2 client goals and update Jira | Team | April 28 |
| Email summary to facilitator post client demo | Haritha | After demo |