## EAT40005 Facilitator Meeting Minutes

Date: March 27, 2025
 Time: 11:00 AM – 11:20 AM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

## Agenda:

- Supervisor feedback on Team and Project Plan
- Clarifications on document structure, project scope, and team tasks
- Preparation for upcoming client meeting

## Discussion Summary:

### Teamwork Roadmap Improvements

- - Clearly define internal meeting time (Thursday 9:30 AM) and supervisor meetings (Thursday 11:00 AM)

- - Add communication rules and expectations (24–48 hour response time)

- - Include structured subheadings instead of bullet points

- - Provide explanations and links for all tools used (Teams, Discord, Google Drive, GitHub, Trello)

### Document Management

- - GitHub and Google Drive must be properly set up and shared with supervisor

- - Team must maintain version control and regular updates

### Risk Management

- - Current risks are only team-related; add project-specific technical risks

- - Include solution strategies and mitigation for technical issues

### Problem Statement & Scope

- - Break problem statement into: background, problem, and objectives

- - Confirm “In-Scope” and “Out-of-Scope” lists with the client

### Stakeholders Section

- - Confirm client’s role (whether they want to be the product owner)

- - Include client’s organization or title

- - List all team members with their roles

- - Clarify names of hardware teams once confirmed

### System Requirements

- - Clarify that the project is part of a larger initiative

- - Use a structured approach for documenting requirements

- - Label and explain non-functional items like Security, Reliability, etc.

### Solution Architecture

- - Ask client if there’s a preferred or existing architecture blueprint

- - Include two alternative architectures for comparison

- - Add communication protocols, tools, and architecture diagram

### Product Backlog & Sprint Planning

- - Clarify user stories with client before Sprint 1

- - Sprint 1 starts next Monday (March 31); determine which stories to implement

- - Replace “Semester” column with “Sprint” in backlog

### Quality Plan

- - Define testing tools, frameworks, and environments

- - Research QA guidelines and integrate standards

### Research & Investigations

- - Break into three sections: problem/business context, existing systems, technology stack

### KOST Analysis

- - Create a table with: Knowledge, Strengths, Threats, Opportunities

- - Map these to each individual team member

### Ethical Considerations

- - No major ethical concerns noted, but confirm this again with the client

### JIRA Setup

- - GitHub has been set up

- - JIRA board must be created

- - User stories and technical subtasks should be entered and broken down

## Action Items:

| Task | Due Date |
| --- | --- |
| Set up JIRA board | Before next client meeting |
| Confirm stakeholder roles and client details | March 28, 2025 |
| Update functional and non-functional requirements | March 29, 2025 |
| Prepare Sprint 1 backlog | March 31, 2025 |
| Send updated Team & Project Plan to supervisor | March 30, 2025 |
| Clarify any unresolved points during client meeting | March 28, 2025 |