EAT40005 Client Meeting Minutes
 Date: September 2, 2025
 Time: 6:00 PM – 6:30 PM
 Facilitator: Alex Jaimes Castillo
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Alex Jaimes Castillo (Client)

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Review updated model with pipes, T-joints, and labelling

- Discuss sensor integration and data display options

- Feedback on animation and movement features

- Plan export format for app integration

- Clarify next steps for Sprint 2

### Discussion Summary:

#### Model Updates

- Haritha demonstrated the updated model:

  - Added pipelines on both sides with T-joints.

  - Completed labelling for chambers and components.

- Client confirmed the design looked good overall, with pipes and joints properly placed.

#### Sensors & Data Display

- Sensors labelled in the model, but physical models not yet added.

- Client suggested two options for data display:

  - Add small screens near sensors within the 3D model, or

  - Use a single display screen/interface (cleaner, simpler).

- Team agreed on the single-screen solution: sensor data will appear in a separate interface rather than cluttering the 3D model.

#### Animations

- Updated animation includes paddle rotation (clockwise/anticlockwise) and drawer for compost.

- Client requested:

  - Add water container animation (sliding out like the compost drawer).

  - Improve pipe alignment by pushing them closer to the wall to reduce empty gaps.

  - Arrows for gas/moisture flow can be added later in video format if SolidWorks limitations persist.

#### App Integration

- Exporting files in the correct format for app testing is a priority.

- Client will confirm which format is required for integration.

- Real-time sensor data will be displayed as numbers in the app (e.g., T1 = 20°C).

- No need for historical data — only current live values will be shown.

#### Collaboration

- Client mentioned another student group working on the app backend.

- Possibility of collaboration around Week 9–10 to merge both parts (model + app infrastructure).

- Team encouraged to prepare their files and animations for integration testing.

#### Next Steps

- Team to:

  - Push pipes closer to wall for cleaner design.

  - Add water container animation.

  - Continue refining sensor labels and prepare data display mock-up.

  - Export and share animation video with client.

- Client to:

  - Confirm required file format for app integration.

  - Provide backend contact details for app development.

- Next client meeting scheduled for Tuesday, Sept 9, 2025, at 6:00 PM.