EAT40005 Client Meeting Minutes
 Date: October 2, 2025
 Time: 7:30 PM – 8:00 PM
 Client: Alex Jaimes Castillo
 Group: Group 1 – LIDA Mobile App Development Team
 Attendees:

- Alex Jaimes Castillo (Client)

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Present current updates on GLB model integration and sensor display.

- Discuss implementation of tab-based sensor UI (Temperature, Moisture, Gases).

- Clarify expectations for testing phase.

- Plan next steps for Sprint 3 deliverables.

### Discussion Summary:

#### Project Updates

- Thenura demonstrated the GLB export with named sensors displayed in the 3D model.

- Client confirmed that the tab system (Temperature, Moisture, Gases) should be functional and allow users to identify sensor locations interactively.

- Haritha explained that after completing the animation plot, the team will integrate real-time sensor data into the UI.

#### Client Feedback

- Client was satisfied with the visual display and interactive elements of the model so far.

- Suggested that when clicking on a sensor (e.g., T1 for temperature), it should clearly highlight its position in the model with values shown alongside.

- Confirmed that animations and the model should complement each other, ensuring both clarity and usability.

#### Testing Discussion

- Client emphasised user testing should be done with individuals unfamiliar with the project (e.g., friends, students, general users).

- Recommended preparing a survey/questionnaire with usability questions such as:

  - How easy was it to use this feature?

  - Was navigation clear or confusing?

  - Which parts felt intuitive, and which were difficult?

- Testing should be conducted around Week 11, with results feeding into refinements before final handover.

- Highlighted that while the app is aimed at scientific use, the team should still aim for simplicity and accessibility where possible.

#### Next Steps

- Team to continue refining GLB model and ensure smooth integration with sensor tabs.

- Prepare survey template for usability testing.

- Plan for testing sessions with external users in Week 11.

- Keep working towards handover package (animations, GLB, app, and documentation).

### Action Items

- Thenura – Finalise GLB integration and ensure sensor labels appear correctly.

- Haritha – Complete animation plots and link them with tab functions.

- Chrishelle – Draft usability testing survey and start preparing user documentation.

- Senupama – Assist with dashboard interface and ensure data values display correctly.

- All members – Coordinate to prepare for external testing in Week 11.