EAT40005 Client Meeting Minutes
 Date: October 7, 2025
 Time: 6:30 PM – 7:40 PM
 Client: Alex Jaimes Castillo
 Group: Group 1 – LIDA Mobile App Development Team
 Attendees:

- Alex Jaimes Castillo (Client)

- Chrishelle Anthoneyz

- Thenura Kuruppuarachchi

- Senupama Deshapriya

- (Haritha joined briefly / on-the-road update)

### Agenda

- Status of GLB/3D model for the app (colouring, parts, animations)

- Plan for sensor data display next to the 3D model

- Files to share for interim testing (with Kentai/existing app)

- Expo preparation (date, poster, setup)

- Timeline for finishing, testing, and handover

### Discussion Summary

#### 1) 3D model & GLB export

- Issue: After exporting to GLB and importing to Blender/app, most parts behave as a single unit, so colours/materials aren’t applying per-part. Motors and pipes show correctly, other bodies don’t.

- Investigation: Thenura has been testing Blender workflows (grouping, separating, vertex paint), and will compare motor asset properties vs. other parts to align materials/mesh properties.

- Help needed: If possible, get brief support from an industrial design student familiar with Blender/GLB pipelines.

- Interim plan: Share the current GLB “as is” so the client/Kentai can test integration; submit updated GLB once colour/material separation is fixed.

- Animations: Keep preparing animation-ready version once the colour/material issues are resolved.

#### 2) Sensor data panel (UI next to model)

- Target layout: a tab/panel beside the 3D model to show live Temperature / Moisture / Gases values.

- Action: Team to start building the display panel and wiring to mock/real-time values (data connection work to continue in parallel).

#### 3) Files & sharing

- Share GLB drafts in Teams so the client and Kentai can test early, keep a dated trail of versions for reference.

- When the colour/material approach is solved, replace GLB in the app build.

#### 4) Expo preparation

- Expo date: Thursday, November 20 (all-day).

- Prepare: poster (send to client for quick review), laptop demo of the app with 3D model, any printed materials (logos, process diagrams), and small prototype items in AD112.

- Client may not be present on the day; will help review materials beforehand and arrange access/logistics for the space.

#### 5) Timeline & handover

- Aim to finish implementation by Oct 23 (Week 9 end); if needed, client can allow ~1 week buffer but handover materials must be ready before Expo.

- Handover package: user manual, source code, GLB + SolidWorks references, animation/video exports, documentation.

- Testing: plan Week 11 usability tests with general users (friends/students). Prepare a short survey (ease of use, navigation clarity, feature findability, SUS-style score + a few open questions).

### Decisions

- Proceed with current GLB sharing for quick app-side testing; deliver an updated GLB once colour-per-part is fixed.

- Prioritise building the sensor data panel next to the model in the app UI.

- Lock Expo date (Nov 20) and begin poster and demo prep.

### Action Items

- Thenura:

  - Resolve GLB colour/material separation (compare motor vs. other parts; adjust mesh/material properties; try alternative export settings).

  - Share current GLB now; follow up with updated GLB once fixed.

- Chrishelle:

  - Continue User Manual and start Expo poster draft; circulate for client feedback.

- Senupama:

  - Begin sensor data panel (tabs/sections for T/MC/Gases) and hook to mock/live data endpoint when available.

- Haritha:

  - Support animation-ready model and colour workflow once back at desk; review app-side rendering with Thenura.

- All:

  - Draft usability survey for Week 11 sessions; line up 5–8 participants.

### Risks & Mitigations

- Model materials not separating: Explore Blender import options, mesh separation by material, reassign materials, or re-export from CAD with distinct parts/material IDs.

- Performance on mobile: Keep an eye on GLB size; optimise meshes/textures; test on physical devices.

- Tight timeline: Share incremental builds (GLB/app) weekly to avoid last-minute surprises.

### Next Meeting

- Client check-in: Next week at 6:30 PM (same slot).

- Share: updated GLB (if ready), first pass of sensor panel, and poster draft for Expo.