EAT40005 Client Meeting Minutes
 Date: August 8, 2025
 Time: 2:30 PM – 3:00 PM
 Facilitator: Alex Jaimes Castillo
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Alex Jaimes Castillo (Client)

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Review of prototype dimensions and design progress

- Clarification of Semester 2 project requirements

- Discussion of 3D model complexity and animation integration

- Scheduling of regular client meetings

- Additional project integration opportunities

### Discussion Summary:

#### Project Scope for Semester 2

- The mobile app is already functional; only minor adjustments are required.

- Primary focus this semester:

  - Finalising 3D model with correct dimensions, labels, and sensor callouts.

  - Creating animations to improve visual understanding.

  - Integrating the enhanced 3D model into the mobile app.

- The current mobile app model is basic; upgraded animations will improve clarity for users.

#### 3D Model Considerations

- Discussion on simplifying the model by removing unnecessary components (e.g., full tank) and retaining only essential elements for understanding.

- Client prefers a slightly complex model at this stage for internal demonstration purposes.

- The model should reflect updated measurements and include colour coding, sensor positions, and relevant labels.

#### Work in Progress

- Team to share latest 3D model and animation progress with the client for review before the next meeting.

- Client will check formatting requirements for integration and consult with other students working on the project.

#### Meeting Schedule

- Regular meetings to be held Tuesdays at 6:00 PM for the next 12 weeks.

- In-person meetings may be arranged for demonstrations if needed; otherwise, meetings will be online.

#### Additional Collaboration

- AI/ML integration possibility mentioned, including a chatbot for answering user queries within the mobile app or on a website.

- Another student working on AI aspects may join future meetings to share ideas.

#### Next Steps

- Team to update the 3D model with new dimensions, colours, and labels.

- Share updated model and animation before next Tuesday’s meeting for feedback.

- Continue aligning animations with client expectations for mobile app integration.