EAT40005 Client Meeting Minutes
 Date: September 9, 2025
 Time: 6:00 PM – 7:00 PM
 Client: Alex Jaimes Castillo
 Group: Group 1 – LIDA Mobile App Development Team
 Attendees:

- Alex Jaimes Castillo (Client)

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Demonstration of Sprint 2 model and animations

- Client feedback on design, drainage, and realism

- Discussion on next steps for mobile app integration

- Clarify upcoming deliverables and responsibilities

### Discussion Summary:

#### Sprint 2 Demonstration

- Haritha showcased updates: added a slanted bottom design with a funnel for water drainage, including animations.

- The team experimented with knob-based and tap-based water removal.

  - Knob option: caused leaks during animation and looked less practical.

  - Tap option: considered more realistic, aligns with household appliances like washing machines.

- Thenura confirmed integration of the updated animations and transparency options for pipes and water flow.

#### Client Feedback

- Alex suggested adding a platform (~10 cm elevation) below the water tank to allow proper placement of a tap, preventing stagnant water at the bottom.

- Recommended having two versions of the model:

  - Realistic (no transparency)

  - Transparent (to show internal flow)

- Requested improvements in visual realism (removing excess sketch lines) to match earlier designer-student versions.

- Confirmed satisfaction with overall motors, pipes, sensors, and material flow animations.

#### Next Steps for Mobile App Integration

- Client emphasised linking the 3D model with real-time sensor data.

- Suggested adding a front-end UI screen to display temperature and sensor data alongside the 3D model.

- Confirmed the app will be cross-platform (Android and iOS), with testing starting on Android first.

- Client shared Flutter-based mobile app code and files with the team.

  - Team faced permission issues but agreed to request access via email.

  - Once granted, they will test by installing the app and replacing the current 3D GLB model with the updated version.

- Alex invited the team to meet Kentai (previous app developer) on Friday, September 12, to discuss integration and clarify technical details.

#### Other Notes

- Alex confirmed flexibility during mid-semester break: meetings can continue if the team prefers, but are not mandatory.

- Main focus for the next six weeks will be on UI panel development and app integration with the completed 3D model.

### Decisions Made

- Adopt tap mechanism with elevated base for water drainage.

- Prepare two SolidWorks versions: realistic and transparent.

- Use GLB format for app integration.

- Attend Friday session with Kentai for guidance on Flutter integration.

### Action Items

- Haritha & Thenura: Finalise tap-based design with platform and prepare both model versions (transparent & realistic).

- Senupama: Verify pipe and motor alignment after modifications.

- Chrishelle: Coordinate file-sharing permissions and update Jira board with new tasks.

- All Members: Review Flutter app code once access is granted; prepare questions for Kentai on integration.