EAT40005 Client Meeting Minutes
 Date: August 12, 2025
 Time: 8:02 AM – 8:30 AM
 Facilitator: Alex Jaimes Castillo
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Alex Jaimes Castillo (Client)

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Review progress on updated 3D model

- Address design and assembly issues from new dimensions

- Discuss additional modifications, colour coding, and animations

- Plan integration of real-time sensor data with the 3D model

- Outline next steps for Sprint 1 completion and Sprint Review preparation

### Discussion Summary:

#### 3D Model Update

- Thenura presented the updated model built to new dimensions after reconstructing from base files due to corruption issues in the old version.

- Adjustments made to chamber structure; noted alignment differences in corners against the top frame.

- The client confirmed the overall structure was good and discussed lid fitting to ensure proper sealing.

#### Design Modifications

- Add holes on both sides and bottom for improved gas and moisture release.

- Integrate both chambers in the middle section into one unit, with larger openings for better flow.

- Include transparent chamber walls to view internal processes.

- Apply colour coding: top chamber – red, middle – green, bottom – darker shade or existing colour.

#### Animations & Features

- Add paddles in the middle chamber, integrate them as one unit, and connect all chambers.

- Pipework to be added on both sides, connecting to a condensate container at the bottom.

- Animations to show:

  - Gas flow (red arrows)

  - Moisture flow (blue arrows)

  - Condensate water level increasing in the container

  - Lid opening/closing and paddle mixing

#### Integration with Mobile App

- Plan to test exporting the animated 3D model in a compatible format for app integration.

- Discussed potential challenges if SolidWorks animation format cannot be directly integrated, and alternative conversion methods.

- Aim to complete a draft animation by next week for testing in the app.

#### Future Enhancements

- Explore integrating real-time sensor data (temperature, moisture, gas readings) into the 3D model within the app.

- Potential to display live readings when interacting with specific model components (e.g., clicking a chamber shows live temperature).

- Possibility to integrate actuator status (open/close) and other hardware feedback.

#### Collaboration Opportunities

- Client mentioned an internship student specialising in AI and chatbots who may collaborate on adding interactive features to the app or website.

#### Next Steps

- Complete animation draft with all discussed modifications by next week.

- Export in agreed format for app testing.

- Continue exploring feasibility of real-time data integration.

- Prepare updated model and animation for Sprint 1 review next week.