EAT40005 Client Meeting Minutes
 Date: August 19, 2025
 Time: 7:30 PM – 8:00 PM
 Facilitator: Alex Jaimes Castillo
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Alex Jaimes Castillo (Client)

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Review updated 3D model with added components

- Discuss piping and drainage system modifications

- Placement of motors, sensors, and labelling

- Feedback on animations and export formats

- Sprint 2 focus and timeline

### Discussion Summary:

#### 3D Model Updates

- Haritha shared the latest 3D model with all major components integrated, including the tank and pipelines, with transparent walls for internal visibility.

- The client confirmed the structure looked strong and aligned with new measurements, though a few dimensions had been adjusted by the team.

- Feedback provided to replicate piping and condensation outlets on both sides of the chambers for efficiency.

- Recommended using T-joints instead of elbows to improve pipe integration into the condensate container.

#### Motors, Sensors & Labelling

- Client suggested integrating motors via downloaded models from online sources (if SolidWorks does not have built-in parts).

- Gas, moisture, and temperature sensors to be positioned at specified points once screenshots of multiple views are provided.

- Labelling required for each chamber, motor, and sensor location.

#### Animations

- Current animation shows water collection and chamber processes but lacks arrows and detailed waste input visuals.

- Client requested:

  - Arrows to represent gas (red) and water (blue) flows.

  - Animation of drawer removal for final compost.

  - Optional improvement: simulate realistic waste input (banana peel, apple core) transforming into compost.

- Agreed that for now the focus will remain on arrows, motors, and sensors.

#### Export & Integration

- Client asked for the model and animation to be exported in a format compatible with app integration.

- Team to provide SolidWorks file and formatted version for testing with another student assisting in app development.

#### Sprint 2 Focus

- Sprint 2 will focus on:

  - Completing all animations with arrows, piping on both sides, sensors, motors, and colour coding.

  - Delivering a near-final version within two weeks (by Sept 2, 2025).

  - After animations are finalised, begin exploring real-time data integration from sensors into the 3D model.

#### Next Steps

- Team to modify model as per client feedback and add missing animations.

- Provide screenshots of multiple views for sensor/motor placement guidance.

- Export model and animation in required format for app integration testing.

- Client to send details of motors and sensors for reference.

- Next meeting scheduled for Tuesday, Aug 26, 2025, at 6:00 PM.