EAT40005 Client Meeting Minutes
 Date: September 26, 2025
 Time: 4:00 PM – 4:30 PM
 Client: Alex Jaimes Castillo
 Group: Group 1 – LIDA Mobile App Development Team
 Attendees:

- Alex Jaimes Castillo (Client)

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Review current progress on mobile app and 3D model integration

- Discuss requirements for file formats and outputs

- Define sensor data tabs and UI structure

- Plan next steps and confirm meeting schedule

### Discussion Summary:

#### Progress Review

- Thenura demonstrated the app prototype, including:

  - Homepage with summary button.

  - Sample sensor values displayed.

  - Basic waste calculation feature.

  - Embedded 3D model (though some colour rendering issues noted).

- Client confirmed the approach was good and requested further improvements to colours and inclusion of animations in future iterations.

#### File Format & Model Requirements

- Client requested model outputs in four formats:

  - Video (MP4) with full animation.

  - SolidWorks version for reference.

  - More realistic version with cleaner visuals (removing sketch-like lines).

  - GLB format for app integration.

- These will allow testing both within the app and externally.

#### UI Structure for Sensor Data

- Client outlined a tab-based UI system for real-time data:

  - Temperature (T) tab → showing compartment-wise T1, T2, T3, etc.

  - Moisture Content (MC) tab → showing compartment-wise MC1, MC2, etc.

  - Gases tab → showing CO₂, Methane, Oxygen.

- Tabs should allow expand/collapse (+/–) for easier navigation.

- Data should reflect current live values, not historical trends.

- Client emphasised keeping naming concise (codes like T1, MC1, etc.) but with clear headers.

#### 3D Model Features

- 3D model should include:

  - Colour rendering for easier interpretation.

  - Option to auto-rotate but also allow manual control.

  - Future integration of animations where possible.

#### Next Steps

- Team to:

  - Finalise GLB conversion and video exports.

  - Improve colour rendering of 3D model.

  - Implement tab-based UI for temperature, moisture, and gases.

  - Explore adding animation playback inside the app.

- Client to:

  - Share sensor label references for consistency.

  - Confirm AWS data linkage process for real-time values.

- Next client meeting scheduled for Tuesday, Sept 30, 2025, at 6:30 PM.