EAT40005 Client Meeting Minutes
 Date: August 28, 2025
 Time: 4:30 PM – 5:00 PM
 Facilitator: Alex Jaimes Castillo
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Alex Jaimes Castillo (Client)

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Review updated 3D model and motor integration

- Clarify paddle rotation and animation requirements

- Discuss piping adjustments and T-junction placement

- Plan for sensor placement, labelling, and documentation

- Confirm Sprint 2 deliverables and next steps

### Discussion Summary:

#### Model & Motor Integration

- Team presented updated model with added motor.

- Client confirmed the chosen motor is acceptable and can be reused for both positions.

- Paddle needs to rotate clockwise only, then alternate every 3 seconds clockwise and anti-clockwise for animation.

#### Piping & Junctions

- Client requested:

  - Extend piping to the other side, replicating the current setup.

  - Add T-junctions in the curing phase, ensuring gas and moisture outlets are available on both sides.

  - Maintain consistent design across top and second chamber levels.

#### Animations

- Animations to include:

  - Paddle mixing (clockwise/anti-clockwise with timing).

  - Arrows representing gas and moisture flow.

  - Drawer animation for compost collection.

- Arrows may need to be rendered in video (MP4) format due to SolidWorks performance limitations.

#### Sensors & Labelling

- Sensors (gas, temperature, moisture) to be added once screenshots are shared with the client for positioning.

- Use realistic sensor models where possible (downloaded online).

- Labelling required for all phases/chambers and components:

  - Example: Active phase, curing phase, codes for sensors (T for temperature, M for moisture, etc.).

#### Capacity & Testing Notes

- Client emphasised leaving space below chamber holes to avoid overflow.

- In testing, capacity should be monitored: after 2–3 gate releases, the second chamber should reach its limit.

- Adjustments to chamber size may be considered after testing.

#### Documentation

- Client requested a handover package at project completion, including:

  - SolidWorks files, animation/video files.

  - Measurement details and design process.

  - User/technical manual explaining phases and usage.

#### Next Steps

- Team to:

  - Add motors, paddles, pipes on both sides, and adjust T-junctions.

  - Integrate sensor placement and realistic models.

  - Finalise animation draft (paddle mixing, arrows, compost drawer).

  - Apply labelling for chambers and phases.

- Client to:

  - Share reference details for sensors and motors.

  - Provide guidance on labelling and documentation requirements.

- Next client meeting scheduled for Tuesday, September 2, 2025.