EAT40005 Facilitator Meeting Minutes
 Date: September 2, 2025
 Time: 12:30 PM – 1:00 PM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Individual updates on Sprint 2 contributions

- Clarify client expectations and acceptance criteria

- Discuss handover documentation requirements

- Review current demo and next steps for report preparation

### Discussion Summary:

#### Member Updates

- Haritha – Reported working mainly on animation and assembly of the model. Divided paths and measurements among members while focusing on building and refining the animation sequences.

- Chrishelle – Completed Phase 1 and Phase 2 modelling, including base structure, hinges, and axis integration.

- Senupama – Worked on motors and their integration into the model, and developed the Phase 3 curing drawer mechanism.

- Thenura – Coordinated assembly and supported integration of parts while preparing for upcoming client feedback.

#### Supervisor Guidance

- Naveed noted that the team appears to be heading in the right direction, with client satisfaction so far.

- Reminded the group to confirm acceptance criteria with the client to ensure clarity on what constitutes project completion.

- Advised asking the client explicitly about handover deliverables, including documentation (e.g., manuals, user guide, technical details).

#### Demo & Current Status

- Haritha shared a demo of the latest model and animation, showing ongoing improvements.

- Naveed commented that the complexity of the model is acceptable if it aligns with client expectations, but reminded the team to balance complexity with integration feasibility for the mobile app.

#### Next Steps

- Continue implementing modifications based on client’s feedback in today’s later meeting.

- Confirm from the client whether any additional deliverables (user manual, technical manual) are required.

- Prepare to start Sprint 2 report writing, particularly the contribution details and testing sections.

- Each member to be ready to demonstrate their progress in next week’s facilitator meeting.