EAT40005 Facilitator Meeting Minutes
Date: October 7, 2025
Time: 12:30 PM – 1:00 PM
Facilitator: Naveed Ali
Group: Group 1 – LIDA Mobile App Development Team
Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda

- Current sprint status and bug fixes

- Expectations for the final sprint, testing, and handover

- Testing documentation quality and structure

- Workload distribution and Jira status

- Next-step timelines (Weeks 10–12)

### Discussion Summary

#### 1) Keep today’s client meeting; fix bugs in parallel

- Proceed with the client meeting to gather final-sprint expectations, testing scope, and handover requirements.

- Communicate to the client that a few known bugs are being fixed this week; send a follow-up email with evidence once they’re resolved.

#### 2) Testing & handover expectations

- Aim to complete implementation by Week 10, then run team testing in Weeks 10–11 and client/usability testing in Week 11.

- Week 12 targeted for final handover.

- Confirm with the client any specific documentation needed at handover (manuals, technical notes, test evidence, etc.).

- Prepare a user testing/evaluation form (survey with ratings + brief questions) for the client/users.

#### 3) Improve testing documentation

- Expand the current test document beyond a bullet list:

  - Clearly separate Unit, Integration, System, and Manual Functional/Black-box tests.

  - For each, describe what is covered, how it’s tested, inputs/steps, expected vs. actual results, and evidence (screenshots/links).

- Send the updated document to the facilitator this week for feedback.

#### 4) Workload distribution (this week)

- Haritha: Focus on bug fixes (expected to consume the week) and contribute to documentation.

- Senupama: Continue building the dashboard UI.

- Thenura: Coordinate with the other team to source live data for display.

- Chrishelle: Work on calculations and update the test document; email the updated file to the facilitator.

#### 5) Jira & tracking

- Jira board and burndown reviewed; keep items current as bugs are closed and testing tasks are added.

- After today’s client meeting, email a brief update to the facilitator outlining decisions and any changes to Sprint scope.

### Action Items

- All: Attend client meeting today; capture expectations for final sprint, testing, and handover deliverables.

- Haritha: Fix priority bugs; prepare before/after notes and send a bug-fix summary email to the client.

- Chrishelle: Restructure the testing document (with separate sections and detailed cases); email draft to facilitator this week.

- Senupama: Continue dashboard work and ensure it can display incoming data.

- Thenura: Coordinate data pipeline with the other team; confirm schema for live values.

- All: Draft a user testing survey for Week 11 (ratings + short answers) and agree on participants and schedule.

### Next Meeting

- Client: later today (confirm testing & handover requirements).

- Facilitator: next week; bring updated test docs, bug-fix status, and any revised timelines.