EAT40005 Facilitator Meeting Minutes
 Date: September 9, 2025
 Time: 12:30 PM – 1:00 PM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Member updates on contributions and current progress

- Client feedback from last week and integration with previous app developer

- Clarify Sprint 3 start and expectations

- Discuss recording client meetings and reporting updates

- Group agreement form and additional member assignment

### Discussion Summary:

#### Member Updates

- Thenura – Reported client feedback on water tank and pipelines, which need to be smoother for clearer design. Shared updates from meeting with the developer of the previous mobile app, which provided insights into app structure and integration.

- Chrishelle – Reconfirmed earlier tasks completed (Phase 1 and 2 modelling, hinges, base structure). Awaiting further modifications after today’s client demo.

- Senupama – Worked on motors and curing-phase drawer. Will continue refining based on client input after the demo.

- Haritha – Continued developing animations and assembly of the model. Focus remains on ensuring all moving parts are functional for demo.

#### Sprint 3 Planning

- Facilitator confirmed Sprint 3 will officially start on Sept 22.

- Although there is no facilitator meeting next week, the team must begin Sprint 3 tasks on Monday (Sept 22).

#### Client Meetings & Reporting

- Naveed suggested recording the client meeting (if the client consents) and sharing the recording for review.

- If recording is not possible, the team must send him a short update email summarising client feedback and expectations for Sprint 3.

#### Acceptance Criteria & Deliverables

- Team should confirm acceptance criteria with the client to ensure clear definition of project completion.

- Clarify with client whether handover documentation is expected (user manual, technical manual, etc.).