EAT40005 Facilitator Meeting Minutes
 Date: August 12, 2025
 Time: 11:00 AM – 11:18 AM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Follow-up on last week’s progress and Friday’s internal meeting

- Clarifications on testing protocols and stages

- Sprint schedule and upcoming deadlines

- Reminder on final Capstone Expo requirements

### Discussion Summary:

#### Progress Update

- The group informed the facilitator that the internal meeting was held on Friday, August 8, where minor fixes were made to the final model from the previous sprint.

- Work is now shifting to tasks for the new sprint, with focus on model updates and Jira board changes.

#### Testing Protocol Overview

- Naveed explained the stages of testing to be followed:

  - Unit Testing – Each component tested individually.

  - Module Testing – Combined units tested as a larger component.

  - System Testing – Entire system tested after integration.

  - Usability Testing – To be conducted by the client.

- Emphasis placed on starting unit testing early while development continues.

#### Sprint Structure

- Confirmed that each sprint runs for three weeks.

- Sprint 4 will align with the project handover stage.

- Encouraged all members to have a fair share of technical contributions, either individually or by collaborating on specific tasks.

#### Capstone Expo Reminder

- The Capstone Expo will be held on November 28, 2025.

- Attendance is mandatory for all team members.

- Anyone with potential travel conflicts should address these early.

#### Next Steps

- Group to continue working on the new sprint tasks with regular GitHub commits and Jira updates.

- Any parts of the sprint report can be reviewed in the next facilitator meeting for feedback.