EAT40005 Facilitator Meeting Minutes
 Date: September 23, 2025
 Time: 12:30 PM – 1:00 PM
 Facilitator: Naveed Ali
 Group: Group 1 – LIDA Mobile App Development Team
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Review progress since Sprint 2 demo

- Sprint 3 focus and objectives

- Clarify documentation and testing timelines

- Group agreement and new member update

### Discussion Summary:

#### Progress Updates

- Haritha – Reported the team has largely completed model building. The focus is now shifting to app development, particularly creating the UI and embedding the SolidWorks 3D model as an interactive feature.

- Chrishelle – Confirmed modifications and structure refinements completed earlier, now preparing to support documentation and app interface updates.

- Thenura – Highlighted transition toward integration and preparing the interactive 3D model for mobile deployment.

- Senupama – Contributed to motor/drawer integration earlier, now preparing for client feedback on Sprint 3 features.

#### Sprint 3 Focus

- Facilitator confirmed Sprint 3 will mainly target building the mobile app interface and embedding the 3D model for interaction.

- Documentation updates (project handover documents, user/technical manuals) should begin now to avoid last-minute rush.

#### Testing Plan

- Naveed advised that unit testing should be completed within this sprint.

- Integration and system testing to be scheduled in Sprint 4, with usability testing left for the client.

- Aim to leave at least one week before final delivery for the client to test and provide feedback.

#### Report Feedback

- Sprint report has been submitted. Facilitator will review during the week and provide feedback by next session if changes are required.

#### Timeline

- Sprint 3 ends on October 6, 2025 (Week 9).

- Sprint 4 will then begin, focusing on integration, system testing, and preparing for Expo.

### Next Steps

- Begin UI design and 3D model integration for the app.

- Start drafting documentation deliverables (manuals, handover notes).

- Complete unit testing this sprint.

- Contact the new group member and assign them work in the next tutorial.

- Prepare progress updates for the next facilitator meeting in Week 8.