EAT40005 Facilitator Meeting Minutes
 Date: August 26, 2025
 Time: 12:30 PM – 1:00 PM
 Facilitator: Naveed Ali
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Review Sprint 1 outcome and start of Sprint 2

- Member updates on tasks and responsibilities

- Clarify client expectations and remaining deliverables

- Discussion on documentation and testing requirements

### Discussion Summary:

#### Sprint 1 Recap & Sprint 2 Planning

- Chrishelle reported that the client was happy with the current model, with only minor modifications required.

- Sprint 2 will focus on:

  - Adding new sensors, motors, and tank integration.

  - Refining pipelines and fixing alignment issues.

  - Preparing draft animations with arrows and improved visualisation.

#### Member Updates

- Chrishelle – Highlighted client feedback and confirmed addition of sensors, motor, and tank for Sprint 2.

- Thenura – Will begin exploring how to integrate real-time sensor data into the model in future sprints.

- Senupama – Worked on the pipeline system and modifications requested last week. Will seek further client feedback to finalise.

- Haritha – Continued work on animations and refinement of model phases.

#### Client Expectations

- Facilitator advised the team to clarify with the client:

  - What remains to be included for full project completion.

  - If client requires any documentation deliverables (user manuals, technical manuals).

  - Client’s expectations regarding testing involvement (manual, automated, or combined).

#### Testing Preparation

- Naveed explained upcoming testing stages:

  - Unit testing → integration testing → system testing (team responsibility).

  - Usability testing (to be conducted by the client).

- Starting next week, team will begin drafting test cases and populating results into provided templates.

#### Next Steps

- Incorporate client modifications immediately in Sprint 2 tasks.

- Prepare for client meeting today to confirm priorities and expectations.

- Begin thinking about documentation deliverables (user/technical manuals) early.

- Next week, each member will share their screen for 2–5 minutes during the facilitator meeting to showcase current progress.