EAT40005 Facilitator Meeting Minutes
 Date: September 30, 2025
 Time: 12:30 PM – 1:00 PM
 Facilitator: Naveed Ali
 Group: Group 1 – LIDA Mobile App Development Team
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Senupama Deshapriya

### Agenda:

- Review progress on Sprint 3 tasks (model refinements, app development)

- Clarify client expectations for testing and handover

- Workload distribution for this week

- Jira board and sprint tracking

- Timeline planning for Sprints 3 and 4

### Discussion Summary:

#### Progress Updates

- Team confirmed most of the 3D model work is finalised; focus is shifting to app development.

- Haritha – Working on colour coding the updated model.

- Senupama – Developing the dashboard interface for the app.

- Thenura – Collaborating with the other team to source sensor data for display in the app.

- Chrishelle – Handling calculations and documentation, ensuring tasks are logged correctly in Jira.

#### Client Expectations

- Facilitator advised the team to clarify with the client:

  - Final handover deliverables (e.g., documentation, manuals).

  - Type of testing the client expects (unit, integration, system, usability).

- Suggested asking the client about their preferred user testing method and preparing a short survey or form for client feedback during usability testing.

#### Testing & Timeline

- Week 10–11: Focus on unit, integration, and system testing.

- Week 12: Dedicated to client usability testing and final handover.

- Naveed emphasised that implementation work should be wrapped up before Sprint 4 starts, so the final weeks can be dedicated purely to testing and delivery.

#### Workload & Jira

- Current tasks distributed as follows:

  - Haritha – Model colour coding.

  - Senupama – Dashboard interface.

  - Thenura – Data integration.

  - Chrishelle – Calculations and documentation.

- Jira board reviewed; burndown chart shows steady progress.

#### Other Notes

- Naveed reminded the group that the project system must be complete by Week 10, leaving buffer time for client testing and modifications.

### Next Steps

- Confirm client’s testing and handover expectations at today’s meeting.

- Prepare a user testing survey draft for client review.

- Complete current Sprint 3 implementation tasks (model polishing, dashboard, data integration).

- Ensure all updates are reflected in Jira and supporting documentation.

- Prepare for Sprint 4 by planning early testing cases.