EAT40005 Internal Meeting Minutes
 Date: September 5, 2025
 Time: 2:00 PM – 3:00 PM
 Facilitator: Group Self-Organised
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi (Scrum Master)

- Senupama Deshapriya

### Agenda:

- Reflect on facilitator and client feedback from September 2

- Define Sprint 2 updates and task distribution

- Plan animations, sensor integration, and app export formats

- Clarify documentation and testing preparation

### Discussion Summary:

#### Review of Feedback

- Facilitator (Sept 2):

  - Team must confirm client acceptance criteria and documentation requirements (user/technical manuals).

  - Begin preparing contribution details and draft testing sections.

  - Next week each member will showcase progress.

- Client (Sept 2, 6 PM):

  - Model structure approved with T-joints and pipelines on both sides.

  - Data display to be handled via single interface screen rather than multiple in-model screens.

  - Animation improvements: compost drawer, paddle mixing, and new water container sliding animation.

  - Pipes to be pushed closer to chamber walls for a cleaner design.

  - Export in correct format for app testing; client will confirm file type.

#### Sprint 2 Planning

- Focus areas for Sprint 2:

  - Finalise animations: paddles, compost drawer, water container.

  - Refine pipe layout (closer to chamber walls).

  - Add sensor labels and prepare mock-up for app interface data screen.

  - Test export formats and share videos with client.

  - Start documenting technical handover requirements (SolidWorks files, videos, manuals).

#### Task Assignments

- Chrishelle – Oversee Jira updates, draft outline for user/technical manual, and ensure contribution details are tracked for report.

- Haritha – Refine animations: paddles (timed clockwise/anticlockwise), compost drawer, and add water container sliding mechanism.

- Thenura (Scrum Master) – Adjust pipe placement closer to chamber walls, test export formats, and coordinate integration readiness.

- Senupama – Focus on sensor labelling and prepare mock-up of the single interface screen for app data display.

#### Next Steps

- Share updated model and animations with client by Sept 9 meeting.

- Confirm required export format with client for integration.

- Prepare draft testing plan and update documentation for facilitator review next week.