EAT40005 Internal Meeting Minutes
 Date: August 8, 2025
 Time: 4:00 PM – 5:00 PM
 Facilitator: Group Self-Organised
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi (Scrum Master)

- Senupama Deshapriya

### Agenda:

- Review outcomes from facilitator and client meetings earlier this week

- Plan start of new sprint

- Assign responsibilities for model modifications, Jira board updates, and documentation

- Confirm Scrum Master for the semester

### Discussion Summary:

#### Scrum Master Appointment

- Thenura Kuruppuarachchi was appointed as the new Scrum Master for Semester 2.

- Role includes overseeing sprint planning, facilitating stand-ups, and ensuring Jira board accuracy in collaboration with task owners.

#### Review of Previous Meetings

- From Facilitator Meeting:

  - Weekly logs to start immediately; regular GitHub commits required.

  - Equal workload distribution with documented responsibilities.

  - Client meeting to be held weekly on Tuesdays at 6:00 PM.

- From Client Meeting:

  - Focus this semester on finalising 3D model with correct dimensions, labels, and animations.

  - Maintain moderate complexity for demonstration purposes.

  - Updated model and animations to be sent to the client before next Tuesday.

#### Sprint Planning

- Agreed to start the new sprint immediately, continuing modifications from last sprint.

- Senupama updated the Jira board:

  - Moved relevant backlog items into Sprint 2.

  - Added new tasks based on client feedback from the August 8 meeting.

#### Task Assignments

- Chrishelle – Oversee and verify Jira board updates, ensure tasks are correctly documented and aligned with sprint goals.

- Senupama – Execute Jira board updates and maintain accurate status tracking throughout the sprint.

- Thenura – Apply new dimensions to model in SolidWorks and coordinate team progress.

- Haritha – Develop updated animation sequences for model integration.

#### Future Work

- First round of updated model modifications to be completed by August 15 for internal review.

- Animation refinement and integration preparation to be ready for client review on August 19.

- Begin early integration testing planning alongside ongoing model updates.