EAT40005 Internal Meeting Minutes – Sprint 2 Retrospective
 Date: September 12, 2025
 Time: 2:00 PM – 3:30 PM
 Facilitator: Group Self-Organised
 Group: Group 1 – LIDA Mobile App Development Team
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi (Scrum Master)

- Senupama Deshapriya

### Agenda:

- Reflect on Sprint 2 demonstration and feedback (client + facilitator)

- Identify what went well, what could be improved, and lessons learned

- Plan Sprint 3 backlog and responsibilities

- Discuss app integration workflow with Kentai and sensor data handling

### Discussion Summary:

#### What Went Well

- Sprint 2 demo was successful — client approved motor, pipe, sensor, and material flow features.

- The tap-based drainage solution was accepted as realistic and practical.

- Animations (paddles, compost drawer, water flow) worked smoothly with good presentation.

- Client was satisfied with the progress speed and acknowledged improved teamwork.

- Regular facilitator check-ins ensured the project stayed aligned with expectations.

#### What Could Be Improved

- Pipe alignment still needed refinement (smoother layout, closer to walls).

- Excess sketch lines in the 3D model reduced visual realism; these must be cleaned up.

- Export permissions for Flutter app files caused delays in testing — better preparation needed.

- Communication with external developers (Kentai) should be initiated earlier to avoid integration bottlenecks.

#### Lessons Learned

- Client feedback highlighted the importance of balancing realism and functionality — preparing both transparent and realistic model versions helps.

- Clarifying acceptance criteria and handover deliverables early avoids last-minute surprises.

- Continuous testing (animations, exports) within the sprint is crucial to avoid issues at demo time.

#### Sprint 3 Backlog Planning

- Model Refinement:

  - Add platform under water tank and finalise tap drainage.

  - Smooth pipelines and reduce excess sketches.

- Integration:

  - Test GLB export with Flutter app once access is resolved.

  - Work with Kentai to clarify UI and backend integration.

- Documentation:

  - Start drafting user manual and technical handover guide.

  - Prepare contribution details for Sprint 2 report.

- UI Development:

  - Mock-up of data display screen for live sensor values (temperature, gas, moisture).

#### Task Assignments

- Chrishelle – Update Jira with Sprint 3 tasks, start draft of user/technical manual, and manage client communications.

- Haritha – Refine animations (paddle rotation timing, compost/water drawer), export video demonstrations.

- Thenura (Scrum Master) – Oversee motor/tap integration, pipeline refinement, and coordinate with Kentai on app testing.

- Senupama – Focus on sensor labelling, transparent vs realistic model versions, and assist with UI data display mock-up.