EAT40005 Internal Meeting Minutes
 Date: August 15, 2025
 Time: 2:00 PM – 3:00 PM
 Facilitator: Group Self-Organised
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi (Scrum Master)

- Senupama Deshapriya

### Agenda:

- Review client and facilitator feedback from August 12

- Update Jira board and assign tasks for Sprint 2

- Plan further modifications on the 3D model

- Set priorities ahead of Sprint Review

### Discussion Summary:

#### Review of Earlier Meetings

- Client feedback (Aug 12):

  - Add holes for gas/moisture release, integrate middle chambers, add pipes and condensate containers.

  - Colour coding: top red, middle green, bottom darker shade.

  - Animations to show paddle mixing, lid movement, gas and water flow.

  - Prepare draft animations by next week for Sprint Review.

- Facilitator feedback (Aug 12):

  - Begin unit testing early.

  - Ensure equal technical contributions across members.

  - Sprint runs for 3 weeks, with Sprint 4 linked to final handover.

  - Capstone Expo confirmed for November 28.

#### Sprint 2 Planning

- The team agreed to update the Jira board to reflect tasks carried forward and new client requirements.

- Senupama updated the board, moving items into Sprint 2.

- Chrishelle checked and verified task alignment against client expectations.

#### Task Assignments

- Thenura (Scrum Master): Finalise assembly fixes in SolidWorks and add piping/condensate system.

- Haritha: Develop animation for paddle mixing, lid movement, and airflow.

- Chrishelle: Oversee Jira updates, coordinate with teammates, and prepare documentation for Sprint Review.

- Senupama: Manage colour coding and assist with testing setup, as well as maintaining meeting records.

#### Future Work

- Draft animations to be completed before next client meeting (Aug 19).

- Integration format testing to begin once animation draft is ready.

- Unit testing of individual components to start in parallel with model modifications.

- Sprint Review with client scheduled for next week.