EAT40005 Internal Meeting Minutes – Sprint 1 Retrospective
 Date: August 22, 2025
 Time: 2:00 PM – 3:30 PM
 Facilitator: Group Self-Organised
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi (Scrum Master)

- Senupama Deshapriya

### Agenda:

- Reflect on Sprint 1 achievements and challenges

- Discuss what went well and what could be improved

- Identify action items for Sprint 2

- Confirm next steps and responsibilities

### Discussion Summary:

#### Sprint 1 Review

- Achievements:

  - Base 3D model reconstructed in SolidWorks with updated measurements.

  - Added pipelines, transparent chamber walls, and initial animations (Phase 1–3).

  - Began integrating colour coding and structural labels.

  - Regular meetings with client and facilitator provided consistent feedback loops.

  - Team maintained timely uploads of meeting minutes and Jira board updates.

- Challenges:

  - Frequent model refinements due to client’s detailed requests slowed progress.

  - Exporting animations from SolidWorks for app testing remains technically challenging.

  - Arrows and realistic waste input animation not yet implemented.

  - Time management between documentation and technical work was sometimes imbalanced.

#### What Went Well

- Strong collaboration during model building and animations.

- Transparent walls and colour coding helped visualise internal processes more clearly.

- Good communication with client, who provided specific feedback and guidance.

- Consistent contributions from all members across technical and documentation tasks.

#### What Could Be Improved

- Allocate more time for testing export formats early, to avoid delays later.

- Improve workload distribution to ensure equal involvement in both technical and non-technical tasks.

- Track progress in Jira more granularly (smaller tasks instead of broad items).

- Better coordination when responding to multiple changes requested by client.

#### Action Items for Sprint 2

- Chrishelle: Oversee Jira updates, documentation, and ensure alignment with client’s requirements.

- Haritha: Refine animations (add arrows for gas/water flow, compost drawer movement, paddle rotations).

- Thenura (Scrum Master): Integrate piping on both sides, coordinate motor/sensor placement, and oversee sprint tasks.

- Senupama: Work on colour coding improvements, pipeline refinements, and assist with preparing screenshots for client.

- Team to aim for near-final animation draft by Sept 2, 2025, with sensors and motors visually integrated.