EAT40005 Internal Meeting Minutes
 Date: September 26, 2025
 Time: 5:00 PM – 6:00 PM
 Group: Group 1 – LIDA Mobile App Development Team
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi (Scrum Master)

- Senupama Deshapriya

### Agenda:

- Reflect on feedback from client meeting (Sept 26, 4–4:30 PM)

- Update Sprint 3 backlog and Jira board

- Assign responsibilities for file formats, UI design, and app integration

- Plan deliverables for next client meeting (Sept 30)

### Discussion Summary:

#### Client Feedback Review

- Client requested four model formats: MP4 animation, SolidWorks, realistic version, and GLB for app integration.

- App UI should include three tabs: Temperature (T1, T2, T3…), Moisture (MC1, MC2…), and Gases (CO₂, CH₄, O₂).

- Tabs should have expand/collapse (+/–) options.

- Real-time values only (no historical trends).

- Model to be colour-rendered, with both auto-rotate and manual control.

- Animations to be prepared in both video and app-embedded formats.

#### Sprint 3 Planning

- Team agreed to prioritise:

  - Preparing the four model outputs.

  - Implementing the tab-based UI system in the app.

  - Refining model colour rendering and pipe smoothing.

  - Testing GLB export for app integration.

- Jira board updated with new backlog items.

#### Task Assignments

- Chrishelle – Draft structure for user/technical documentation (handover package), track client file format requirements, and update Jira board.

- Haritha – Create video (MP4) exports of animations, refine animation timing, and support GLB testing.

- Thenura (Scrum Master) – Coordinate GLB conversion, ensure app integration progress, and oversee UI tab functionality.

- Senupama – Refine colour rendering of model, prepare realistic version, and assist with sensor labelling consistency.

#### Next Steps

- Deliver all four model versions before next client meeting (Sept 30).

- Implement UI tabs for temperature, moisture, and gases with expand/collapse controls.

- Prepare a demo video showing improved model rendering and UI flow.

- Begin drafting handover documentation (SolidWorks files, videos, manuals).