EAT40005 Internal Meeting Minutes
 Date: August 29, 2025
 Time: 2:00 PM – 3:00 PM
 Facilitator: Group Self-Organised
 Group: Group 1 – Mobile App and 3D Model for LIDA Project
 Attendees:

- Chrishelle Anthoneyz

- Haritha Manuja Perera

- Thenura Kuruppuarachchi (Scrum Master)

- Senupama Deshapriya

### Agenda:

- Reflect on feedback from facilitator (Aug 26) and client (Aug 28)

- Define Sprint 2 priorities and update Jira board

- Assign tasks for motors, sensors, piping, animations, and documentation

- Plan ahead for next client meeting (Sept 2)

### Discussion Summary:

#### Review of Feedback

- Facilitator (Aug 26):

  - Emphasised clarifying client expectations and documentation deliverables early.

  - Stressed the need to prepare for testing (unit, integration, system, usability).

  - Each member to showcase progress in the next facilitator meeting.

- Client (Aug 28):

  - Approved chosen motor; requested paddles rotate clockwise and anticlockwise on a timed sequence.

  - Required replication of piping and T-junctions on both sides for better gas/moisture flow.

  - Sensors and labels to be included, using realistic models where possible.

  - Documentation and handover package required at project completion.

#### Sprint 2 Planning

- Jira board updated with client modifications and facilitator requirements.

- Sprint 2 focus:

  - Technical: motors, paddles, sensors, pipelines, labels, and animations.

  - Documentation: start preparing draft of user/technical manual.

  - Testing Prep: begin planning unit test cases for model components.

#### Task Assignments

- Chrishelle – Oversee Jira updates, ensure tasks reflect client’s requests, and begin drafting structure for user/technical manual.

- Haritha – Refine animations: paddle clockwise/anticlockwise, add compost drawer, include gas/water arrows (in MP4 export if needed).

- Thenura (Scrum Master) – Finalise motor integration, replicate piping with T-junctions on both sides, and coordinate sensor placement.

- Senupama – Work on realistic sensor modelling, apply colour coding, and assist with documenting pipeline adjustments.

#### Next Steps

- Team to complete assigned modifications before client meeting on Sept 2.

- Prepare progress files/screenshots for next facilitator meeting.

- Begin early test documentation and continue updating Jira board regularly.