# EAT40006 — Client Meeting Minutes

Date: Tuesday, 14 October 2025
 Time: 7:00 pm – 7:30 pm
 Type: Client Progress Review and Finalisation Discussion
 Client/Supervisor: Mr. Alex Jaimes Castillo
 Location: Microsoft Teams
 Attendees:

- Mr. Alex Jaimes Castillo (Client/Supervisor)

- Haritha Manuja Perera

- Thenura Kuruppuarachchi

- Chrishelle Anthoneyz

## 1) Purpose

- Review updated 3D model colours, textures, and functional layout.

- Confirm outstanding animation work and dropdown data integration.

- Plan for final model adjustments, next week’s follow-up, and the upcoming Expo presentation.

## 2) Agenda

- 3D model visual and structural feedback

- Animation feature status

- Colour refinement and UI adjustments

- Data linkage to dashboard

- Scheduling next meeting and Expo preparation

## 3) Discussion & Notes

### 3.1 3D Model Progress

- Haritha demonstrated the latest model version.

- The metallic texture and colour contrast now give a more professional finish.

- Shadows and water-tank tones were improved to achieve a realistic metallic look.

- Drop-down menus have been added for easier sensor data display.

### 3.2 Animation Functionality

- Team attempted to implement a new animation tab; current version not yet functional.

- Plan to resolve the animation logic within the next two days.

- Alex agreed that adding a simple animation tab to demonstrate process flow will be sufficient even if real-time motion cannot be achieved.

### 3.3 Colour and Visual Refinement

- Alex requested the side panels be made lighter to match the bottom “drawer” colour for visual consistency.

- Team to adjust tones to enhance component visibility.

- Metallic shading and reflections should remain consistent across the model.

### 3.4 Sensor and Data Integration

- At present, placeholder data is used for display.

- Alex confirmed that once the interface logic is complete, real sensor data can easily be connected.

- Future work may involve linking live automation data; focus now on finishing visuals and interface behaviour.

### 3.5 Dashboard Correlation

- Temperature and moisture tabs (T1/T2, M1/M2) now align with each composting phase—active and curing—allowing correlation with the 3D design.

### 3.6 Final Steps and Timeline

- Complete all listed refinements within the week.

- Next meeting set for Tuesday, 28 October 2025 at 7:00 pm to review the final build.

- Haritha will send a calendar invitation to Alex to confirm the time.

### 3.7 Expo Preparation

- Students will attend the Capstone Expo on 20 November 2025 to present the finished prototype.

- Alex advised preparing a poster and demonstration materials for the display stand.

- He will provide additional physical materials (posters, 3D-printed model) before the Expo and leave them in Building AD112 for collection.

- After the event, all materials should be returned to AD112.

### 3.8 Coordination for Final Updates

- Haritha to share screenshots of colour updates mid-week via Teams for review before the next meeting.

- Alex will review and provide additional feedback if needed.

## 4) Decisions

- Retain current 3D structure; only refine colours and lighting.

- Animation to be kept simple, demonstrating process flow without full real-time motion.

- Drop-down data and dashboard linkage confirmed for completion before the next review.

- Prepare materials and documentation for Expo demonstration.

- Schedule and confirm next meeting via calendar invite.

## 5) Action Items

| Task | Owner | Due |
| --- | --- | --- |
| Fix animation tab and test functionality | Haritha | Within 2 days |
| Lighten side panels and match lower compartment colour | Haritha | Before next meeting |
| Review and approve final colours/screenshots | Alex | Mid-week |
| Add double temperature/moisture (T1/T2) mapping to dashboard | Thenura | Before 28 Oct |
| Send Teams/Calendar invite for next meeting | Haritha | Immediately |
| Prepare Expo poster & stand materials | All members | Before 20 Nov |
| Collect materials from AD112 before Expo | Team | Expo week |

## 6) Next Meeting

Date: Tuesday, 28 October 2025
 Time: 7:00 pm (Microsoft Teams)
 Agenda: Final model review, documentation verification, Expo readiness check.